# DOCUMENT AD — RELEASE MANAGEMENT (FINAL)

Version 1.0 (Founder Lock Final) · Baseline 7

## DOCUMENT CONTROL

| Field | Value |
| --- | --- |
| Document Code | AD |
| Version | 1.0 (Founder Lock Final) |
| Classification | Restricted — Technical Governance |
| Authority Level | Constitutional Release Management Standard |
| Governing Framework | SDP-001 v2.1 |
| Parent Documents | AA (Deployment Architecture), AB (Testing & QA Strategy), AC (Environment Management), AI (Change Management), AE (Business Continuity & DR), AF (Operational Runbooks), Z-PRE, Z0, Z, Z1-Z7, ZA-ZR, Document X (Functional Requirements), Document X.1 (Traceability Matrix), Document Y (UI/UX Specification) |
| Technical Successors | AE (Business Continuity & DR), AF (Operational Runbooks) |
| Approval Authority | Founder Board (Unanimous) |
| Amendment Authority | Founder Board (Unanimous) |
| Status | APPROVED FOR FOUNDER LOCK |
| Effective Date | Effective upon Founder Lock |

## MASTER TABLE OF CONTENTS

| Section | Content |
| --- | --- |
| 1.0 | Purpose, Scope & Constitutional Release Authority |
| 2.0 | Release Principles & Governance |
| 3.0 | Release Governance Model |
| 4.0 | Release Classification |
| 5.0 | Release Planning & Scheduling |
| 6.0 | Release Approval & Authorization |
| 7.0 | Release Coordination & Communication |
| 8.0 | Release Validation & Verification |
| 9.0 | Deployment Strategy & Execution |
| 10.0 | Release Rollback & Recovery |
| 11.0 | Release Metrics & Reporting |
| 12.0 | Release Maturity Model |
| 13.0 | CI/CD Governance |
| 14.0 | Artifact Governance |
| 15.0 | Database Migration Governance |
| 16.0 | Configuration Management During Release |
| 17.0 | Dependency Governance |
| 18.0 | Security Release Requirements |
| 19.0 | Versioning Policy |
| 20.0 | Release Naming Convention |
| 21.0 | Release Evidence Package |
| 22.0 | Operational Acceptance Criteria (OAT) |
| 23.0 | Service Level Impact Assessment |
| 24.0 | Release Decision Matrix |
| 25.0 | Release Exception Governance |
| 26.0 | Hypercare Phase |
| 27.0 | Release Documentation Index |
| 28.0 | RACI Matrix |
| 29.0 | Machine-Readable Release Manifest |
| 30.0 | Release Traceability |
| 31.0 | Release Compliance & Audit |
| 32.0 | Constitutional Rules |
| 33.0 | Founder Lock Declaration |
| 34.0 | Signature & Adoption Authority |
| Annex A | Release Classification Matrix |
| Annex B | Release Approval Workflow |
| Annex C | Release Communication Template |
| Annex D | Release Notes Template |
| Annex E | Release Compliance Checklist |
| Annex F | Release Traceability Matrix |
| Annex G | Release Post-Implementation Review Template |
| Annex H | Release Risk Assessment Template |
| Annex I | Release Readiness Review Template |
| Annex J | Release Evidence Package Manifest |
| Annex K | Release Decision Matrix |
| Annex L | Release Metrics Dashboard |
| Annex M | Release Manifest Schema (Machine-Enforceable) |

## SECTION 1.0: PURPOSE, SCOPE & CONSTITUTIONAL RELEASE AUTHORITY

### 1.1 Primary Objective

This document establishes the constitutional release management architecture for the Golden Wings ecosystem.

It serves as the authoritative specification that:

| Function | Description |
| --- | --- |
| Defines | Release management principles, governance, and lifecycle |
| Establishes | Release classification (Major, Minor, Patch, Emergency, Hotfix) |
| Governs | Release planning, scheduling, approval, and freeze periods |
| Specifies | Release validation, verification, and Go/No-Go decision gates |
| Documents | Deployment strategies, rollback, and hypercare |
| Provides | Release metrics, maturity model, and continuous improvement |
| Ensures | Release traceability to requirements via ZA |
| Implements | Release evidence package, artifact governance, and machine-readable manifests |

No release may proceed without conforming to this specification.

### 1.2 Constitutional Authority

This document derives its authority from:

| Source | Authority |
| --- | --- |
| Z-PRE | Scope boundaries and constraints |
| Z0 | The 8 Covenants and expanded principles |
| ZA | Traceability governance |
| ZA-N | NFR governance |
| ZA-R | Risk governance |
| AA | Deployment Architecture |
| AB | Testing & QA Strategy |
| AC | Environment Management |
| AI | Change Management |
| AE | Business Continuity & DR |
| AF | Operational Runbooks |
| Document X.1 | Traceability Matrix |
| SDP-001 v2.1 | Software governance hierarchy |

### 1.3 Relationship to Other Documents

text

AA (Deployment Architecture)

│

▼

AB (Testing & QA Strategy)

│

▼

AC (Environment Management)

│

▼

AD (Release Management) ← YOU ARE HERE

│

├── AE (Business Continuity & DR)

├── AF (Operational Runbooks)

└── AI (Change Management)

│

▼

Phase 8 (AA-AK)

### 1.4 Release Philosophy

Releases are governed events, not ad-hoc activities.

| Principle | Description |
| --- | --- |
| Planned | All releases planned and scheduled |
| Governed | All releases follow approval workflow |
| Traceable | Every release traces to requirements via ZA |
| Auditable | All release events logged |
| Tested | All releases validated and verified |
| Rollback-capable | Every release has rollback capability |
| Communicated | All releases communicated to stakeholders |
| Reviewed | All releases reviewed post-implementation |
| Measured | Release success measured objectively |
| Continuously Improved | Release process continuously improved |

## SECTION 2.0: RELEASE PRINCIPLES & GOVERNANCE

### 2.1 The 8 Covenants (Inherited from Z0)

| Covenant | Description | Release Integration |
| --- | --- | --- |
| Covenant 1 | Absolute Data Sovereignty | Releases enforce data sovereignty |
| Covenant 2 | Zero Vendor Lock-In | Releases use open standards |
| Covenant 3 | Complete Rule Externalization | Release thresholds from ZA-A |
| Covenant 4 | Technology Subordination | Releases require human approval |
| Covenant 5 | Deterministic Traceability | Every release traces to FR via ZA |
| Covenant 6 | Immutable Evidence Engineering | Release events in AC-LEDGER-001 |
| Covenant 7 | Offline-First Reliability | Releases support offline operation |
| Covenant 8 | Defensive Zero-Trust Security | Releases enforce Z4 controls |

### 2.2 Release Design Principles

| Principle | Description |
| --- | --- |
| Planned | All releases planned and scheduled |
| Governed | All releases follow approval workflow |
| Traceable | Every release traces to requirements via ZA |
| Auditable | All release events logged |
| Tested | All releases validated and verified |
| Rollback-capable | Every release has rollback capability |
| Communicated | All releases communicated to stakeholders |
| Reviewed | All releases reviewed post-implementation |
| Measured | Release success measured objectively |
| Continuously Improved | Release process continuously improved |

### 2.3 Release Architecture Principles

| Principle | ID | Description | Source |
| --- | --- | --- | --- |
| Release Planning | REL-0001 | All releases planned and scheduled | AD |
| Release Approval | REL-0002 | All releases require approval | AD |
| Release Traceability | REL-0003 | Every release traces to FR via ZA | ZA |
| Release Rollback | REL-0004 | Every release has rollback capability | AA |
| Release Communication | REL-0005 | All releases communicated | AD |
| Release Review | REL-0006 | All releases reviewed post-implementation | AD |
| Release Readiness | REL-0007 | Formal Go/No-Go decision required | AD |
| Release Measurement | REL-0008 | Release success measured objectively | AD |
| Continuous Improvement | REL-0009 | Release process continuously improved | AD |
| Evidence Package | REL-0010 | Complete evidence package required | AD |

## SECTION 3.0: RELEASE GOVERNANCE MODEL

### 3.1 Governance Philosophy

Releases are governed events, not ad-hoc activities.

| Principle | Application |
| --- | --- |
| Releases are planned | All releases planned and scheduled |
| Releases are governed | All releases follow approval workflow |
| Releases are traceable | Every release traces to requirements |
| Releases are auditable | All release events logged |
| Releases are tested | All releases validated and verified |
| Releases are rollback-capable | Every release has rollback |
| Releases are communicated | All releases communicated |
| Releases are reviewed | All releases reviewed post-implementation |
| Releases are measured | Release success measured objectively |
| Releases are improved | Process continuously improved |

### 3.2 Release Lifecycle

text

REQUEST → PLAN → APPROVE → BUILD → TEST → READINESS REVIEW → DEPLOY → VALIDATE → HYPERCARE → CLOSE → REVIEW

Every stage must be auditable.

### 3.3 Governance Ownership

| Role | Responsibility |
| --- | --- |
| Chief Technology Officer (CTO) | Overall release authority |
| Release Manager | Release coordination and execution |
| QA Lead | Release validation |
| Security Engineer | Release security validation |
| Operations Lead | Release deployment |
| Business Owner | Release approval |

### 3.4 Registry Status Model

| Status | Meaning |
| --- | --- |
| REQUESTED | Release requested, awaiting approval |
| PLANNED | Release planned, scheduled |
| APPROVED | Release approved |
| IN_PROGRESS | Release in progress |
| READY | Release ready, awaiting Go/No-Go |
| DEPLOYING | Release being deployed |
| DEPLOYED | Release deployed |
| VALIDATED | Release validated |
| HYPERCARE | Release in hypercare |
| CLOSED | Release closed |
| ROLLED_BACK | Release rolled back |
| FAILED | Release failed |
| CANCELLED | Release cancelled |

## SECTION 4.0: RELEASE CLASSIFICATION

### 4.1 Release Types

| Type | Description | Frequency | Risk Level | Approval Authority |
| --- | --- | --- | --- | --- |
| Major | Significant new features, breaking changes | Quarterly | High | Founder Board |
| Minor | New features, backward compatible | Monthly | Medium | CTO |
| Patch | Bug fixes, security patches | Weekly | Low | CTO |
| Emergency | Critical production issues | As needed | High | CTO + COO |
| Hotfix | Urgent security/functionality fixes | As needed | High | CTO + COO |

### 4.2 Classification Criteria

| Criteria | Major | Minor | Patch | Emergency | Hotfix |
| --- | --- | --- | --- | --- | --- |
| Breaking Changes | Yes | No | No | Possibly | No |
| New Features | Yes | Yes | No | No | No |
| Bug Fixes | Yes | Yes | Yes | Possibly | Yes |
| Security Fixes | Possibly | Possibly | Possibly | Yes | Yes |
| Urgency | Low | Low | Low | High | Very High |
| Testing Requirement | Full | Standard | Standard | Reduced | Minimal |
| Approval Authority | Founder | CTO | CTO | CTO + COO | CTO + COO |

### 4.3 Classification Authority

| Type | Authority | Consultation |
| --- | --- | --- |
| Major | Founder Board | CTO, COO |
| Minor | CTO | QA Lead, Operations Lead |
| Patch | CTO | QA Lead |
| Emergency | CTO + COO | Founder Board (notification) |
| Hotfix | CTO + COO | Founder Board (notification) |

### 4.4 Emergency Release Process

| Step | Action | Timeline |
| --- | --- | --- |
| 1 | Incident declared | Immediate |
| 2 | Emergency CAB convened | Within 15 minutes |
| 3 | Rapid testing | Within 30 minutes |
| 4 | Limited approval | CTO + COO |
| 5 | Immediate deployment | Within 1 hour |
| 6 | Enhanced monitoring | 24-72 hours |
| 7 | Mandatory PIR | Within 48 hours |

### 4.5 Feature Flag Governance

| Rule | Description |
| --- | --- |
| Registration | All feature flags registered |
| Owner | Every flag has a named owner |
| Expiry Date | Every flag has a removal date |
| Removal | Flags removed within 90 days of full rollout |
| Quarterly Audit | Flags audited quarterly |
| No Permanent Flags | No permanent feature flags allowed |
| Traceability | Flags trace to FR via ZA |

## SECTION 5.0: RELEASE PLANNING & SCHEDULING

### 5.1 Release Planning

| Requirement | Description |
| --- | --- |
| Release Plan | Documented release plan |
| Scope Definition | Clear scope defined |
| Requirements | All requirements traced via ZA |
| Resources | Resources allocated |
| Schedule | Schedule defined |
| Risks | Risks assessed |
| Approval | Plan approved |

### 5.2 Release Scheduling

| Type | Cadence | Window |
| --- | --- | --- |
| Major | Quarterly | Mon-Thu, 08:00-16:00 |
| Minor | Monthly | Mon-Thu, 08:00-16:00 |
| Patch | Weekly | Mon-Thu, 08:00-16:00 |
| Emergency | As needed | Any time |
| Hotfix | As needed | Any time |

### 5.3 Release Calendar

| Requirement | Description |
| --- | --- |
| Published Calendar | Release calendar published quarterly |
| Stakeholder Notification | Stakeholders notified 30 days in advance |
| Blackout Periods | Blackout periods defined and enforced |
| Founder Approval | Founder approval for blackout exceptions |

### 5.4 Release Cadence

| Type | Cadence | Notes |
| --- | --- | --- |
| Major | Quarterly | Q1, Q2, Q3, Q4 |
| Minor | Monthly | 12 per year |
| Patch | Weekly | As needed |
| Emergency | As needed | Ad hoc |
| Hotfix | As needed | Ad hoc |

### 5.5 Release Windows

| Window Type | Permitted | Exceptions |
| --- | --- | --- |
| Standard | Mon-Thu, 08:00-16:00 | None |
| Extended | Mon-Thu, 08:00-20:00 | CTO approval |
| Emergency | Any time | Critical incidents |
| Blackout | Financial close, holidays | Founder approval |

### 5.6 Release Freeze Governance

| Freeze Type | Period | Permitted | Exceptions |
| --- | --- | --- | --- |
| Financial Close | March 15-31, June 15-30, September 15-30, December 15-31 | Emergency only | Founder approval |
| Major Business Events | As defined | Emergency only | Founder approval |
| Peak Sales | As defined | Emergency only | Founder approval |
| Holiday Seasons | As defined | Emergency only | Founder approval |
| Security Incident | During incident | None | N/A |

## SECTION 6.0: RELEASE APPROVAL & AUTHORIZATION

### 6.1 Approval Workflow

text

REQUEST → REVIEW → APPROVE → AUTHORIZE → EXECUTE

| Phase | Description | Approver |
| --- | --- | --- |
| REQUEST | Release requested | Release Manager |
| REVIEW | Release reviewed | CTO |
| APPROVE | Release approved | Per Section 4.3 |
| AUTHORIZE | Release authorized | Operations Lead |
| EXECUTE | Release executed | Operations Team |

### 6.2 Approval Authority

| Type | Approver | Consultation |
| --- | --- | --- |
| Major | Founder Board | CTO, COO |
| Minor | CTO | QA Lead, Operations Lead |
| Patch | CTO | QA Lead |
| Emergency | CTO + COO | Founder Board (notification) |
| Hotfix | CTO + COO | Founder Board (notification) |

### 6.3 Authorization Requirements

| Requirement | Description |
| --- | --- |
| Approval Required | All releases require approval |
| Documentation | Approval documented |
| Audit | Approval logged to AC-LEDGER-001 |
| Traceability | Approval traces to FR via ZA |
| Change Request | AI (Change Management) approval required before release execution |

## SECTION 7.0: RELEASE COORDINATION & COMMUNICATION

### 7.1 Coordination Requirements

| Requirement | Description |
| --- | --- |
| Release Coordinator | Designated release coordinator |
| Cross-Functional | Coordination across teams |
| Dependencies | Dependencies identified and managed |
| Checkpoints | Regular coordination checkpoints |
| Escalation | Escalation path defined |

### 7.2 Communication Matrix

| Stakeholder | Pre-Release | During Release | Post-Release | Rollback | Incident |
| --- | --- | --- | --- | --- | --- |
| Release Manager | ✅ | ✅ | ✅ | ✅ | ✅ |
| CTO | ✅ | ✅ | ✅ | ✅ | ✅ |
| COO | ✅ | ✅ | ✅ | ✅ | ✅ |
| Founder Board | ✅ (Major) | ✅ (Major) | ✅ | ✅ | ✅ |
| Operations | ✅ | ✅ | ✅ | ✅ | ✅ |
| Support | ✅ | ✅ | ✅ | ✅ | ✅ |
| Business Users | ✅ | — | ✅ | ✅ | ✅ |
| Customers | ✅ (Major) | — | ✅ | ✅ | ✅ |

### 7.3 Stakeholder Notification

| Notification Type | Timeline | Method |
| --- | --- | --- |
| Release Announcement | 14 days before | Email, Calendar |
| Release Reminder | 3 days before | Email |
| Release Confirmation | 1 day before | Email |
| Release Start | At start | Email, Slack |
| Release Complete | At completion | Email, Slack |
| Release Rollback | Immediate | Email, Slack, SMS |
| Release Incident | Immediate | Email, Slack, SMS |

## SECTION 8.0: RELEASE VALIDATION & VERIFICATION

### 8.1 Validation Requirements

| Requirement | Description |
| --- | --- |
| Testing | All releases tested per AB |
| Security | All releases validated per Z4 |
| Performance | All releases validated per ZA-N |
| Accessibility | All releases validated per Y.2 |
| Compliance | All releases validated per ZA |
| Traceability | All releases traced to FR via ZA |

### 8.2 Quality Gates

| Gate | Stage | Criteria | Action |
| --- | --- | --- | --- |
| G-01 | Code Complete | All code committed, reviewed | Proceed |
| G-02 | Build Successful | Build passes, no critical vulnerabilities | Proceed |
| G-03 | Unit Tests | All unit tests pass, coverage meets target | Proceed |
| G-04 | Integration Tests | All integration tests pass | Proceed |
| G-05 | Security Scan | SAST, DAST, SCA pass | Proceed |
| G-06 | Performance Validation | Performance targets met per ZA-N | Proceed |
| G-07 | Deployment Approval | Release approved per Section 6.2 | Proceed |
| G-08 | Production Validation | Smoke tests pass, health checks pass | Proceed |
| G-09 | Business Acceptance | UAT sign-off, business approval | Proceed |
| G-10 | Release Closure | Release documented, stakeholders notified | Close |

### 8.3 Acceptance Criteria

| Type | Acceptance Criteria |
| --- | --- |
| Major | All tests pass, UAT sign-off, security validated, performance validated, Founder approval |
| Minor | All tests pass, UAT sign-off, security validated, performance validated, CTO approval |
| Patch | All tests pass, security validated, CTO approval |
| Emergency | Critical fix validated, CTO + COO approval |
| Hotfix | Critical fix validated, CTO + COO approval |

### 8.4 Release Readiness Review (RRR)

A formal Go/No-Go decision is required before every release.

| Element | Requirement |
| --- | --- |
| Attendees | CTO, QA Lead, Security Lead, Operations Lead, Release Manager |
| Decision | GO / GO WITH CONDITIONS / NO GO |
| Documentation | Decision recorded in AC-LEDGER-001 |
| Timeline | 24 hours before scheduled deployment |

### 8.5 Release Success Criteria

| Criterion | Target |
| --- | --- |
| No P1 Incidents | 0 |
| Availability | ≥99.9% |
| Error Rate | <1% |
| Rollback Required | No |
| Business KPIs | Maintained |
| Customer Impact | Acceptable |

### 8.6 Production Verification Checklist

| Check | Requirement | Verified |
| --- | --- | --- |
| Database | Database health validated | ☐ |
| Queues | Queues operational | ☐ |
| Background Jobs | Jobs running | ☐ |
| APIs | APIs responsive | ☐ |
| Authentication | Authentication working | ☐ |
| Monitoring | Monitoring active | ☐ |
| Logging | Logging active | ☐ |
| Alerting | Alerting configured | ☐ |
| Backup | Backup verified | ☐ |
| Scheduled Jobs | Jobs running | ☐ |
| Third-Party Integrations | Integrations working | ☐ |

## SECTION 9.0: DEPLOYMENT STRATEGY & EXECUTION

### 9.1 Approved Deployment Strategies

| Type | Strategy | Rationale |
| --- | --- | --- |
| Major | Blue-Green only | Zero downtime, instant rollback |
| Minor | Blue-Green or Rolling | Controlled risk |
| Patch | Rolling | Low risk, quick deployment |
| Emergency | Immediate replacement | Speed of recovery |
| Hotfix | Immediate replacement | Speed of recovery |

### 9.2 Deployment Execution

| Phase | Activity | Gate |
| --- | --- | --- |
| Pre-Deployment | Verify build, approvals, communication | PASS |
| Deployment | Execute deployment strategy | PASS |
| Post-Deployment | Run smoke tests, health checks | PASS |
| Validation | Validate success criteria | PASS |

### 9.3 Configuration Management During Release

| Rule | Description |
| --- | --- |
| Externalized | All configuration externalized |
| Version Controlled | Configuration version-controlled |
| Rollback Supported | Configuration rollback available |
| Secrets Excluded | Secrets managed via AC-CONFIG-002 |
| Environment Validated | Configuration validated in staging |

### 9.4 Operational Acceptance Criteria (OAT)

| Check | Requirement | Verified |
| --- | --- | --- |
| Monitoring Ready | Monitoring configured | ☐ |
| Alerts Configured | Alerts configured | ☐ |
| Runbooks Updated | Runbooks updated | ☐ |
| Support Trained | Support team trained | ☐ |
| Backups Verified | Backups verified | ☐ |
| Capacity Validated | Capacity validated | ☐ |
| DR Confirmed | DR capability confirmed | ☐ |
| AF (Runbooks) Updated | Runbooks approved before production deployment | ☐ |

### 9.5 Service Level Impact Assessment

| Metric | Impact Assessed |
| --- | --- |
| Availability | Yes |
| Downtime | Yes |
| Maintenance Window | Yes |
| Performance Impact | Yes |
| User Impact | Yes |
| Regional Impact | Yes |

### 9.6 Post-Deployment Health Monitoring

| Period | Monitoring Focus |
| --- | --- |
| 30 minutes | Error rate, latency, health checks |
| 2 hours | Error rate, latency, business metrics |
| 24 hours | Full monitoring stack |
| 72 hours | Full monitoring stack + business validation |

## SECTION 10.0: RELEASE ROLLBACK & RECOVERY

### 10.1 Rollback Triggers

| Trigger | Description | Action |
| --- | --- | --- |
| Error Rate | Error rate > 1% | Immediate rollback |
| Latency | P95 > 500ms | Immediate rollback |
| Health Check | Health check fails | Immediate rollback |
| Alert | Any P1 alert | Immediate rollback |
| User Reports | User-reported critical issue | Rollback within 30 minutes |
| Manual Decision | Operations team decision | Rollback on demand |

### 10.2 Rollback Strategy

| Type | Rollback Method | Time |
| --- | --- | --- |
| Major | Blue-Green switch | < 1 minute |
| Minor | Blue-Green or Rolling | < 5 minutes |
| Patch | Rolling | < 10 minutes |
| Emergency | Immediate revert | < 1 minute |
| Hotfix | Immediate revert | < 1 minute |

### 10.3 Recovery Procedures

| Step | Action | Timeline |
| --- | --- | --- |
| 1 | Detect failure | Immediate |
| 2 | Initiate rollback | Within 1 minute |
| 3 | Validate health | Within 5 minutes |
| 4 | Notify stakeholders | Within 10 minutes |
| 5 | Investigate cause | Within 24 hours |
| 6 | Document lessons learned | Within 7 days |

## SECTION 11.0: RELEASE METRICS & REPORTING

### 11.1 Release KPIs

| KPI | Target | Measurement |
| --- | --- | --- |
| Deployment Frequency | Daily | Deployments per day |
| Lead Time | < 1 hour | Time from commit to production |
| Rollback Rate | < 5% | % deployments rolled back |
| Failed Deployment % | < 1% | % failed deployments |
| Change Failure Rate | < 5% | % deployments causing failure |
| MTTR | < 1 hour | Time to restore service |
| Approval Duration | < 4 hours | Time from request to approval |
| Deployment Duration | < 30 minutes | Time from start to complete |
| Release Success Rate | > 95% | % successful releases |

### 11.2 Release Reporting

| Report | Frequency | Audience |
| --- | --- | --- |
| Daily Release Summary | Daily | CTO, Release Manager |
| Weekly Release Report | Weekly | CTO, COO |
| Quarterly Release Report | Quarterly | Founder Board |
| Release Metrics Dashboard | Real-time | CTO, Release Manager |

### 11.3 Release Metrics Dashboard

| Metric | Current | Target | Status |
| --- | --- | --- | --- |
| Deployment Frequency | — | Daily | ⏳ |
| Lead Time | — | < 1 hour | ⏳ |
| Rollback Rate | — | < 5% | ⏳ |
| Failed Deployment % | — | < 1% | ⏳ |
| Change Failure Rate | — | < 5% | ⏳ |
| MTTR | — | < 1 hour | ⏳ |
| Release Success Rate | — | > 95% | ⏳ |

## SECTION 12.0: RELEASE MATURITY MODEL

| Level | Description | Characteristics |
| --- | --- | --- |
| Level 1: Manual | Manual release process | No automation, high risk, long duration |
| Level 2: Controlled | Standardized release process | Defined process, some documentation |
| Level 3: Automated | Automated release pipeline | CI/CD, automated testing, automated deployment |
| Level 4: Measured | Measured release process | Metrics tracked, continuous improvement |
| Level 5: Optimized | Optimized release process | Full automation, continuous delivery, self-service |

## SECTION 13.0: CI/CD GOVERNANCE

| Rule | Description |
| --- | --- |
| Pipeline Immutable | Pipelines never modified after creation |
| Pipeline Versioned | Pipelines version-controlled |
| Pipeline Auditable | All pipeline executions logged |
| Pipeline Signed | All pipeline artifacts signed |
| Pipeline Repeatable | Pipelines produce repeatable results |
| No Manual Deployment | No manual deployment outside Emergency approval |

## SECTION 14.0: ARTIFACT GOVERNANCE

| Artifact Type | Governance Requirements |
| --- | --- |
| Binary | Versioned, signed, checksummed |
| Container | Versioned, signed, scanned |
| Configuration | Versioned, externalized |
| Database Migration | Versioned, tested, rollback-capable |
| Infrastructure Templates | Versioned, validated |
| Checksums | Verified |
| Digital Signature | Required |
| Retention | 10 years |
| Hash Verification | Required |

## SECTION 15.0: DATABASE MIGRATION GOVERNANCE

| Rule | Description |
| --- | --- |
| Forward Compatible | Migrations forward-compatible |
| Backward Compatible | Migrations backward-compatible |
| Rollback Tested | Migrations rollback-tested |
| Migration Versioned | Migrations version-controlled |
| Execution Logged | Migration execution logged |
| Schema Validated | Schema validation after migration |
| Data Validated | Data validation after migration |

## SECTION 16.0: DEPENDENCY GOVERNANCE

| Dependency Type | Governance Requirements |
| --- | --- |
| Internal Dependencies | Version compatibility verified |
| External APIs | Contract compatibility verified |
| Third-Party Services | SLA verified |
| Licenses | License compliance verified |
| SDK Versions | Compatibility verified |
| Breaking Dependency Assessment | Impact assessed |

## SECTION 17.0: SECURITY RELEASE REQUIREMENTS

| Requirement | Description | Source |
| --- | --- | --- |
| SAST | Static code analysis | Z4 |
| DAST | Dynamic application security testing | Z4 |
| Dependency Scan | SCA scan | Z4 |
| Secrets Scan | Secret detection | Z4 |
| SBOM | Software Bill of Materials | Z7 |
| Container Scan | Container image scanning | Z7 |
| License Scan | License compliance | Z7 |
| Security Approval | Security Engineer approval | Z4 |

## SECTION 18.0: VERSIONING POLICY

| Element | Format | Example |
| --- | --- | --- |
| Semantic Version | MAJOR.MINOR.PATCH | 1.2.3 |
| Build Number | BLD-{SEQ} | BLD-001 |
| Release Identifier | REL-{YYYY}-{MM}-{DD}-{SEQ} | REL-2026-07-01-001 |
| Pre-release | -{PRE} | 1.2.3-alpha |
| LTS Version | LTS-{VERSION} | LTS-1.2 |

## SECTION 19.0: RELEASE NAMING CONVENTION

| Type | Format | Example |
| --- | --- | --- |
| Major | REL-{YYYY}-Q{Q}-MAJOR-{SEQ} | REL-2026-Q3-MAJOR-001 |
| Minor | REL-{YYYY}-{MM}-MINOR-{SEQ} | REL-2026-07-MINOR-001 |
| Patch | REL-{YYYY}-{MM}-PATCH-{SEQ} | REL-2026-07-PATCH-014 |
| Emergency | EMR-{YYYY}-{MM}-{SEQ} | EMR-2026-07-001 |
| Hotfix | HF-{YYYY}-{MM}-{SEQ} | HF-2026-07-002 |

## SECTION 20.0: RELEASE EVIDENCE PACKAGE

### 20.1 Mandatory Evidence Package Contents

| Item | Required | Retention |
| --- | --- | --- |
| Approvals | Yes | 10 years |
| Pipeline Logs | Yes | 7 years |
| Test Results | Yes | 7 years |
| Security Report | Yes | 7 years |
| Performance Report | Yes | 7 years |
| Deployment Logs | Yes | 7 years |
| Rollback Validation | Yes | 10 years |
| Monitoring Evidence | Yes | 7 years |
| Audit Reference | Yes | 10 years |
| Release Notes | Yes | 10 years |

### 20.2 Evidence Package Accessibility

| Requirement | Description |
| --- | --- |
| Consolidated | All evidence in one package |
| Downloadable | Package downloadable |
| Auditable | Package auditable |
| Retained | Package retained per policy |
| Traceable | Package traces to FR via ZA |

## SECTION 21.0: RELEASE EXCEPTION GOVERNANCE

| Rule | Description |
| --- | --- |
| Exception Request | Formal exception request required |
| Risk Assessment | Risk assessment required |
| Owner | Exception owner assigned |
| Compensating Controls | Compensating controls defined |
| Expiry | Exception expiry date defined |
| Founder Approval | Founder approval for exceptions |

## SECTION 22.0: HYPERCARE PHASE

| Parameter | Requirement |
| --- | --- |
| Duration | 24-72 hours |
| Monitoring | Enhanced monitoring |
| Dedicated Support | Dedicated support team |
| Rapid Rollback | Rapid rollback capability |
| Daily Reporting | Daily status reports |
| Formal Exit | Formal hypercare exit criteria |

## SECTION 23.0: RELEASE DECISION MATRIX

| Condition | Decision |
| --- | --- |
| All gates pass | GO |
| Minor issue, controlled risk | GO WITH CONDITIONS |
| Security failure | NO GO |
| Performance failure | NO GO |
| Rollback unavailable | NO GO |
| Approval missing | NO GO |
| Critical defect | NO GO |

## SECTION 24.0: RELEASE DOCUMENTATION INDEX

### 24.1 Mandatory Release Dossier

| Document | Required |
| --- | --- |
| Release Plan | Yes |
| Approvals | Yes |
| Evidence Package | Yes |
| Risk Assessment | Yes |
| Rollback Plan | Yes |
| Validation Results | Yes |
| Release Notes | Yes |
| PIR | Yes (Major/Minor) |
| Audit ID | Yes |

## SECTION 25.0: RACI MATRIX

| Activity | RM | CTO | QA | Ops | Security | Business |
| --- | --- | --- | --- | --- | --- | --- |
| Release Planning | R | A | C | C | C | I |
| Release Approval | C | R | C | C | C | A |
| Release Testing | C | C | R | C | C | I |
| Security Validation | C | C | C | C | R | I |
| Deployment | C | C | C | R | C | I |
| Rollback | C | C | C | R | C | I |
| Hypercare | R | C | C | A | C | I |
| PIR | R | A | C | C | C | I |

## SECTION 26.0: MACHINE-READABLE RELEASE MANIFEST

### 26.1 Release Manifest Schema

yaml

version: "1.0"

release_id: "REL-2026-07-01-001"

release_type: "MAJOR"

release_date: "2026-07-01T00:00:00.000Z"

version: "1.0.0"

artifacts:

- type: "CONTAINER"

id: "ART-CORE-001"

digest: "sha256:abc123..."

- type: "CONFIGURATION"

id: "CONFIG-001"

version: "1.0.0"

dependencies:

- name: "database"

version: "1.0.0"

- name: "identity-service"

version: "1.0.0"

pipeline:

id: "PIP-2026-07-01-001"

status: "COMPLETED"

approvals:

- role: "CTO"

approved: true

date: "2026-07-01T00:00:00.000Z"

- role: "FOUNDER_BOARD"

approved: true

date: "2026-07-01T00:00:00.000Z"

rollback:

strategy: "BLUE_GREEN"

time: "< 1 minute"

security:

sast: "PASSED"

dast: "PASSED"

sca: "PASSED"

sbom: "GENERATED"

tests:

unit: "PASSED"

integration: "PASSED"

performance: "PASSED"

security: "PASSED"

uat: "PASSED"

deployment:

strategy: "BLUE_GREEN"

environment: "PRODUCTION"

duration: "15 minutes"

status: "SUCCESSFUL"

traceability:

fr_ids:

- "FR-CLN-0001"

- "FR-CLN-0002"

tr_ids:

- "TR-CLN-0001"

- "TR-CLN-0002"

ac_ids:

- "AC-CORE-001"

## SECTION 27.0: RELEASE TRACEABILITY

### 27.1 Traceability Mandate

Per Z0 Covenant 5 and ZA, every release shall be traceable to requirements.

| Traceability Element | Source | Target |
| --- | --- | --- |
| Release → FR | Document X | ZA |
| Release → TR | TR Registry | ZA |
| Release → AC-ID | Z1 | ZA |
| Release → Change Request | AI (Change Management) | ZA |
| Release → Test | AB | ZA |

### 27.2 Traceability Rules

| Rule | Description |
| --- | --- |
| No Orphan Releases | Every release traces to a requirement |
| Coverage Validation | Traceability validated in CI/CD |
| Audit | Traceability records in AC-LEDGER-001 |
| X.1 Reconciliation | Release evidence must reconcile against latest approved traceability baseline |

## SECTION 28.0: RELEASE COMPLIANCE & AUDIT

### 28.1 Compliance Requirements

| Rule | Description |
| --- | --- |
| Release Governance | All releases follow governance |
| Approval Requirements | All releases approved |
| Testing Requirements | All releases tested |
| Documentation Requirements | All releases documented |
| Traceability Requirements | All releases traced |
| DR Validation | AE (Business Continuity & DR) capability verified before release |

### 28.2 Audit Requirements

| Audit | Frequency | Scope |
| --- | --- | --- |
| Release Compliance | Quarterly | All releases |
| Release Traceability | Quarterly | Release traceability |
| Release Documentation | Quarterly | Release documentation |
| Risk Acceptance | Quarterly | ZA-R residual risk acceptance |

## SECTION 29.0: CONSTITUTIONAL RULES

| Rule | Description |
| --- | --- |
| 1 | All releases must be planned and scheduled |
| 2 | All releases must follow approval workflow |
| 3 | All releases must be traceable to FR via ZA |
| 4 | All releases must be auditable |
| 5 | All releases must be tested and validated |
| 6 | All releases must have rollback capability |
| 7 | All releases must be communicated to stakeholders |
| 8 | All releases must be reviewed post-implementation |
| 9 | Major releases require Founder Board approval |
| 10 | Minor releases require CTO approval |
| 11 | Patch releases require CTO approval |
| 12 | Emergency releases require CTO + COO approval |
| 13 | Hotfix releases require CTO + COO approval |
| 14 | Release classification follows Section 4.0 |
| 15 | Release windows apply per Section 5.5 |
| 16 | Blackout periods require Founder approval |
| 17 | Release documentation must be retained per Section 20.0 |
| 18 | Release post-implementation review is mandatory for Major/Minor |
| 19 | Release lessons learned documented |
| 20 | Release compliance audited quarterly |
| 21 | Formal Release Readiness Review required (Go/No-Go) |
| 22 | Feature flags require owner and expiry date |
| 23 | Release freezes apply per Section 5.6 |
| 24 | CI/CD pipelines must be immutable, versioned, auditable, signed, and repeatable |
| 25 | Release success measured objectively per Section 8.5 |
| 26 | Release metrics tracked per Section 11.0 |
| 27 | Release evidence package mandatory per Section 20.0 |
| 28 | Hypercare phase required for Major releases |

## SECTION 30.0: FOUNDER LOCK DECLARATION

Document AD — Release Management (Version 1.0 — Founder Lock Final) is hereby adopted as the authoritative release management architecture for the Golden Wings Ecosystem.

Upon Founder Lock:

- This document defines the mandatory release management architecture for all Z1-Z7 implementations.

- All releases must be planned and scheduled.

- All releases must follow approval workflow.

- All releases must be traceable to requirements via ZA.

- All releases must be tested and validated.

- All releases must have rollback capability.

- All releases must be communicated to stakeholders.

- Major releases require Founder Board approval.

- Emergency releases require CTO + COO approval.

- Formal Release Readiness Review (Go/No-Go) is required.

- Release post-implementation review is mandatory for Major/Minor.

- Release metrics must be tracked.

- Release evidence package is mandatory.

- Hypercare phase is required for Major releases.

- Release compliance is audited quarterly.

- AI (Change Management) approval is required before release execution.

- AE (Business Continuity & DR) capability must be verified before release.

- AF (Operational Runbooks) must be updated and approved before production deployment.

- ZA-R (Risk Governance) residual risk acceptance is mandatory.

- Document X.1 (Traceability Matrix) reconciliation is required.

- This document, together with AA, AB, AC, AE, AF, and AI, completes the release foundation for Phase 8.

## SECTION 31.0: SIGNATURE & ADOPTION AUTHORITY

### Signatures

| Role | Authority | Signature | Date |
| --- | --- | --- | --- |
| Founder A (CEO) | Approving/Locking Authority | _________________ | ________ |
| Founder B (COO) | Approving/Locking Authority | _________________ | ________ |
| Founder C (CCMO) | Approving/Locking Authority | _________________ | ________ |
| Chief Technology Officer (CTO) | Authoring/Submitting Authority | _________________ | ________ |

## ANNEX A: RELEASE CLASSIFICATION MATRIX

### A.1 Classification Matrix

| Type | Description | Frequency | Risk Level | Approval Authority | Testing |
| --- | --- | --- | --- | --- | --- |
| Major | Significant new features, breaking changes | Quarterly | High | Founder Board | Full |
| Minor | New features, backward compatible | Monthly | Medium | CTO | Standard |
| Patch | Bug fixes, security patches | Weekly | Low | CTO | Standard |
| Emergency | Critical production issues | As needed | High | CTO + COO | Reduced |
| Hotfix | Urgent security/functionality fixes | As needed | High | CTO + COO | Minimal |

## ANNEX B: RELEASE APPROVAL WORKFLOW

### B.1 Approval Workflow Diagram

text

┌─────────────────────────────────────────────────────────────┐

│              RELEASE APPROVAL WORKFLOW                     │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│  ┌─────────────┐   ┌─────────────┐   ┌─────────────┐      │

│  │   REQUEST   │──▶│   REVIEW    │──▶│   APPROVE   │      │

│  │  (Manager)  │   │   (CTO)     │   │  (Per Type) │      │

│  └─────────────┘   └─────────────┘   └─────────────┘      │

│         │                │                │                │

│         ▼                ▼                ▼                │

│  ┌─────────────┐   ┌─────────────┐   ┌─────────────┐      │

│  │   SCHEDULE  │   │   DEPLOY    │   │   CLOSE     │      │

│  │  (Release   │   │  (Ops)      │   │  (Manager)  │      │

│  │   Manager)  │   │             │   │             │      │

│  └─────────────┘   └─────────────┘   └─────────────┘      │

│                                                             │

└─────────────────────────────────────────────────────────────┘

## ANNEX C: RELEASE COMMUNICATION TEMPLATE

### C.1 Communication Template

text

┌─────────────────────────────────────────────────────────────┐

│              RELEASE COMMUNICATION                         │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│  RELEASE ID:      REL-YYYY-MM-DD-XXX                       │

│  RELEASE TYPE:    Major / Minor / Patch / Emergency /      │

│                   Hotfix                                    │

│  RELEASE DATE:    YYYY-MM-DD                               │

│  RELEASE TIME:    HH:MM UTC                                │

│                                                             │

│  SCOPE:                                                     │

│  ├── Features:    ...                                      │

│  ├── Fixes:       ...                                      │

│  ├── Known Issues: ...                                     │

│  └── Breaking Changes: ...                                 │

│                                                             │

│  IMPACT:                                                    │

│  ├── Users:       ...                                      │

│  ├── Systems:     ...                                      │

│  ├── Downtime:    ...                                      │

│  └── Rollback Plan: ...                                    │

│                                                             │

│  CONTACTS:                                                  │

│  ├── Release Manager: ...                                  │

│  ├── Escalation:   ...                                     │

│  └── Support:      ...                                     │

│                                                             │

└─────────────────────────────────────────────────────────────┘

## ANNEX D: RELEASE NOTES TEMPLATE

### D.1 Release Notes Format

text

┌─────────────────────────────────────────────────────────────┐

│                    RELEASE NOTES                           │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│  RELEASE ID:      REL-YYYY-MM-DD-XXX                       │

│  RELEASE TYPE:    Major / Minor / Patch / Emergency /      │

│                   Hotfix                                    │

│  RELEASE DATE:    YYYY-MM-DD                               │

│  VERSION:         X.Y.Z                                    │

│                                                             │

│  FEATURES:                                                  │

│  ├── Feature 1:  ... (FR-XXX)                             │

│  ├── Feature 2:  ... (FR-XXX)                             │

│  └── Feature 3:  ... (FR-XXX)                             │

│                                                             │

│  FIXES:                                                     │

│  ├── Fix 1:      ... (DEF-XXX)                            │

│  ├── Fix 2:      ... (DEF-XXX)                            │

│  └── Fix 3:      ... (DEF-XXX)                            │

│                                                             │

│  KNOWN ISSUES:                                              │

│  ├── Issue 1:    ... (Workaround)                          │

│  └── Issue 2:    ... (Workaround)                          │

│                                                             │

│  BREAKING CHANGES:                                          │

│  ├── Change 1:   ... (Migration Guide)                     │

│  └── Change 2:   ... (Migration Guide)                     │

│                                                             │

│  ROLLBACK PLAN:                                             │

│  ├── Method:     ...                                       │

│  ├── Time:       ...                                       │

│  └── Contacts:   ...                                       │

│                                                             │

│  TRACEABILITY:                                              │

│  ├── Requirements: FR-XXX, FR-XXX                         │

│  ├── Tests:       TC-XXX, TC-XXX                          │

│  └── Change Request: CHG-XXX                              │

│                                                             │

│  AUDIT REFERENCE:          AC-LEDGER-001-XXXXX             │

│                                                             │

└─────────────────────────────────────────────────────────────┘

## ANNEX E: RELEASE COMPLIANCE CHECKLIST

### E.1 Pre-Release Checklist

| Check | Requirement | Verified |
| --- | --- | --- |
| 1 | Release planned and scheduled | ☐ |
| 2 | Release approved | ☐ |
| 3 | All tests passing | ☐ |
| 4 | Security validated | ☐ |
| 5 | Performance validated | ☐ |
| 6 | Accessibility validated | ☐ |
| 7 | Traceability confirmed | ☐ |
| 8 | Rollback plan documented | ☐ |
| 9 | Stakeholders notified | ☐ |
| 10 | Release notes prepared | ☐ |
| 11 | Change Request approved (AI) | ☐ |
| 12 | DR capability verified (AE) | ☐ |
| 13 | Runbooks updated (AF) | ☐ |
| 14 | Risk acceptance documented (ZA-R) | ☐ |
| 15 | Traceability reconciled (X.1) | ☐ |

### E.2 Post-Release Checklist

| Check | Requirement | Verified |
| --- | --- | --- |
| 1 | Deployment successful | ☐ |
| 2 | Smoke tests passing | ☐ |
| 3 | Health checks passing | ☐ |
| 4 | Monitoring confirming | ☐ |
| 5 | Stakeholders notified | ☐ |
| 6 | Release notes published | ☐ |
| 7 | Post-implementation review scheduled | ☐ |
| 8 | Release status updated | ☐ |
| 9 | Audit record complete | ☐ |
| 10 | Lessons learned documented | ☐ |

## ANNEX F: RELEASE TRACEABILITY MATRIX

### F.1 Machine-Enforceable Traceability

yaml

version: "1.0"

governing_perimeter: "AD-TRACEABILITY-LOCK"

traceability:

- release_id: REL-2026-07-01-001

name: Q3 Major Release

type: MAJOR

fr_ids:

- FR-CLN-0001

- FR-CLN-0002

- FR-SFG-0001

tr_ids:

- TR-CLN-0001

- TR-CLN-0002

- TR-SFG-0001

ac_ids:

- AC-CORE-001

- AC-SCHEDULER-001

z4_controls:

- Z4-SEC-001

tests:

- TC-001

- TC-002

- TC-003

change_request: CHG-001

deploy_gate: GATE-DEPLOY-01

dashboard: SCR-CTO-001

status: COMPLETED

## ANNEX G: RELEASE POST-IMPLEMENTATION REVIEW TEMPLATE

### G.1 Review Format

text

┌─────────────────────────────────────────────────────────────┐

│           POST-IMPLEMENTATION REVIEW                       │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│  RELEASE ID:      REL-YYYY-MM-DD-XXX                       │

│  REVIEW DATE:     YYYY-MM-DD                               │

│  REVIEWER:        Name / Role                              │

│                                                             │

│  WHAT WENT WELL:                                            │

│  ├── ...                                                   │

│  └── ...                                                   │

│                                                             │

│  WHAT WENT WRONG:                                           │

│  ├── ...                                                   │

│  └── ...                                                   │

│                                                             │

│  IMPROVEMENTS:                                              │

│  ├── Action 1:  ... (Owner: ...)                         │

│  ├── Action 2:  ... (Owner: ...)                         │

│  └── Action 3:  ... (Owner: ...)                         │

│                                                             │

│  LESSONS LEARNED:                                           │

│  ├── ...                                                   │

│  └── ...                                                   │

│                                                             │

│  AUDIT REFERENCE:          AC-LEDGER-001-XXXXX             │

│                                                             │

└─────────────────────────────────────────────────────────────┘

## ANNEX H: RELEASE RISK ASSESSMENT TEMPLATE

### H.1 Risk Assessment Format

text

┌─────────────────────────────────────────────────────────────┐

│              RELEASE RISK ASSESSMENT                       │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│  RELEASE ID:      REL-YYYY-MM-DD-XXX                       │

│  ASSESSMENT DATE: YYYY-MM-DD                               │

│  ASSESSOR:        Name / Role                              │

│                                                             │

│  RISK ID          DESCRIPTION      PROBABILITY  IMPACT  SCORE │

│  ---------------- ---------------- ------------ ------- ------- │

│  R-001            ...              ...          ...     ...      │

│  R-002            ...              ...          ...     ...      │

│  R-003            ...              ...          ...     ...      │

│                                                             │

│  MITIGATION:                                                │

│  ├── Risk R-001:  ...                                       │

│  ├── Risk R-002:  ...                                       │

│  └── Risk R-003:  ...                                       │

│                                                             │

│  OVERALL RISK LEVEL:    Low / Medium / High / Critical     │

│                                                             │

│  AUDIT REFERENCE:          AC-LEDGER-001-XXXXX             │

│                                                             │

└─────────────────────────────────────────────────────────────┘

## ANNEX I: RELEASE READINESS REVIEW TEMPLATE

### I.1 RRR Format

text

┌─────────────────────────────────────────────────────────────┐

│              RELEASE READINESS REVIEW                      │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│  RELEASE ID:      REL-YYYY-MM-DD-XXX                       │

│  REVIEW DATE:     YYYY-MM-DD                               │

│  REVIEW TIME:     HH:MM UTC                                │

│                                                             │

│  ATTENDEES:                                                 │

│  ├── CTO:          Name                                    │

│  ├── QA Lead:      Name                                    │

│  ├── Security:     Name                                    │

│  ├── Operations:   Name                                    │

│  └── Release Mgr:  Name                                    │

│                                                             │

│  QUALITY GATES:                                             │

│  ├── G-01 Code Complete:       PASS / FAIL                 │

│  ├── G-02 Build Successful:    PASS / FAIL                 │

│  ├── G-03 Unit Tests:          PASS / FAIL                 │

│  ├── G-04 Integration Tests:   PASS / FAIL                 │

│  ├── G-05 Security Scan:       PASS / FAIL                 │

│  ├── G-06 Performance:         PASS / FAIL                 │

│  ├── G-07 Deployment Approval: PASS / FAIL                 │

│  ├── G-08 Production Valid:    PASS / FAIL                 │

│  └── G-09 Business Acceptance: PASS / FAIL                 │

│                                                             │

│  DECISION:                                                  │

│  ├── GO                                                    │

│  ├── GO WITH CONDITIONS: ...                               │

│  └── NO GO: Reason ...                                     │

│                                                             │

│  AUDIT REFERENCE:          AC-LEDGER-001-XXXXX             │

│                                                             │

└─────────────────────────────────────────────────────────────┘

## ANNEX J: RELEASE EVIDENCE PACKAGE MANIFEST

### J.1 Evidence Package Format

text

┌─────────────────────────────────────────────────────────────┐

│              RELEASE EVIDENCE PACKAGE                      │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│  RELEASE ID:      REL-YYYY-MM-DD-XXX                       │

│  PACKAGE ID:      EVID-YYYY-MM-DD-XXX                      │

│  DATE:            YYYY-MM-DD                               │

│                                                             │

│  CONTENTS:                                                  │

│  ├── Approvals:          APPROVALS-REL-XXX.pdf             │

│  ├── Pipeline Logs:      PIPELINE-REL-XXX.log              │

│  ├── Test Results:       TESTS-REL-XXX.pdf                 │

│  ├── Security Report:    SECURITY-REL-XXX.pdf              │

│  ├── Performance Report: PERF-REL-XXX.pdf                  │

│  ├── Deployment Logs:    DEPLOY-REL-XXX.log                │

│  ├── Rollback Validation: ROLLBACK-REL-XXX.pdf             │

│  ├── Monitoring Evidence: MONITORING-REL-XXX.pdf           │

│  ├── Audit Reference:    AUDIT-REL-XXX.pdf                 │

│  └── Release Notes:      NOTES-REL-XXX.pdf                 │

│                                                             │

│  CHECKSUM:              SHA256: abc123...                   │

│  SIGNED BY:             CTO                                 │

│                                                             │

│  AUDIT REFERENCE:          AC-LEDGER-001-XXXXX             │

│                                                             │

└─────────────────────────────────────────────────────────────┘

## ANNEX K: RELEASE DECISION MATRIX

### K.1 Decision Matrix

| Condition | Decision |
| --- | --- |
| All gates pass | GO |
| Minor issue, controlled risk | GO WITH CONDITIONS |
| Security failure | NO GO |
| Performance failure | NO GO |
| Rollback unavailable | NO GO |
| Approval missing | NO GO |
| Critical defect | NO GO |

## ANNEX L: RELEASE METRICS DASHBOARD

### L.1 Metrics Dashboard Format

text

┌─────────────────────────────────────────────────────────────┐

│              RELEASE METRICS DASHBOARD                     │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│  PERIOD:          Q3 2026                                  │

│  AS OF:           YYYY-MM-DD                               │

│                                                             │

│  ┌─────────────────────────────────────────────────────┐   │

│  │ METRIC              TARGET   ACTUAL  STATUS        │   │   │

│  ├─────────────────────────────────────────────────────┤   │

│  │ Deployment Frequency  Daily   --      ⏳            │   │

│  │ Lead Time            < 1h     --      ⏳            │   │

│  │ Rollback Rate        < 5%     --      ⏳            │   │

│  │ Failed Deployments   < 1%     --      ⏳            │   │

│  │ Change Failure Rate  < 5%     --      ⏳            │   │

│  │ MTTR                 < 1h     --      ⏳            │   │

│  │ Approval Duration    < 4h     --      ⏳            │   │

│  │ Deployment Duration  < 30m    --      ⏳            │   │

│  │ Release Success Rate > 95%    --      ⏳            │   │

│  └─────────────────────────────────────────────────────┘   │

│                                                             │

│  RELEASES:                                                  │

│  ├── Total Releases:    XX                                 │

│  ├── Major:             XX                                 │

│  ├── Minor:             XX                                 │

│  ├── Patch:             XX                                 │

│  ├── Emergency:         XX                                 │

│  └── Hotfix:            XX                                 │

│                                                             │

└─────────────────────────────────────────────────────────────┘

## ANNEX M: RELEASE MANIFEST SCHEMA (MACHINE-ENFORCEABLE)

### M.1 Schema Definition

yaml

version: "1.0"

release_id: "REL-YYYY-MM-DD-XXX"

release_type: "MAJOR|MINOR|PATCH|EMERGENCY|HOTFIX"

release_date: "ISO 8601 UTC"

version: "semver"

artifacts:

- type: "CONTAINER|BINARY|CONFIGURATION|MIGRATION|INFRASTRUCTURE"

id: "string"

digest: "sha256:abc123..."

dependencies:

- name: "string"

version: "string"

pipeline:

id: "string"

status: "COMPLETED|FAILED|IN_PROGRESS"

approvals:

- role: "string"

approved: true|false

date: "ISO 8601 UTC"

rollback:

strategy: "BLUE_GREEN|ROLLING|CANARY|IMMEDIATE"

time: "string"

security:

sast: "PASSED|FAILED"

dast: "PASSED|FAILED"

sca: "PASSED|FAILED"

sbom: "GENERATED|FAILED"

tests:

unit: "PASSED|FAILED"

integration: "PASSED|FAILED"

performance: "PASSED|FAILED"

security: "PASSED|FAILED"

uat: "PASSED|FAILED"

deployment:

strategy: "BLUE_GREEN|ROLLING|CANARY|IMMEDIATE"

environment: "PRODUCTION|STAGING"

duration: "string"

status: "SUCCESSFUL|FAILED|ROLLED_BACK"

traceability:

fr_ids:

- "FR-XXX-XXXX"

tr_ids:

- "TR-XXX-XXXX"

ac_ids:

- "AC-XXX-XXXX"

change_request: "CHG-XXX"

END OF DOCUMENT AD — RELEASE MANAGEMENT

Version 1.0 (Founder Lock Final) · Baseline 7

Status: READY FOR FOUNDER SIGNATURE