# DOCUMENT AI — CHANGE MANAGEMENT (FINAL)

Version 1.0 (Founder Lock Final) · Baseline 7

## DOCUMENT CONTROL

| Field | Value |
| --- | --- |
| Document Code | AI |
| Version | 1.0 (Founder Lock Final) |
| Classification | Restricted — Technical Governance |
| Authority Level | Constitutional Change Management Standard |
| Governing Framework | SDP-001 v2.1 |
| Parent Documents | AD (Release Management), AH (Enterprise Support Model), AA (Deployment Architecture), AB (Testing & QA Strategy), AC (Environment Management), AE (Business Continuity & DR), AF (Operational Runbooks), AG (Monitoring & Observability), Z-PRE, Z0, Z, Z1-Z7, ZA-ZR, Document X (Functional Requirements), Document X.1 (Traceability Matrix), Document Y (UI/UX Specification) |
| Technical Successors | AJ (Training & Adoption), AK (Enterprise KPI Catalogue) |
| Approval Authority | Founder Board (Unanimous) |
| Amendment Authority | Founder Board (Unanimous) |
| Status | APPROVED FOR FOUNDER LOCK |
| Effective Date | Effective upon Founder Lock |

## MASTER TABLE OF CONTENTS

| Section | Content |
| --- | --- |
| 1.0 | Purpose, Scope & Constitutional Change Authority |
| 1.1 | Primary Objective |
| 1.2 | Constitutional Authority |
| 1.3 | Relationship to Other Documents |
| 1.4 | Change Philosophy |
| 2.0 | Change Principles & Governance |
| 2.1 | The 8 Covenants (Inherited from Z0) |
| 2.2 | Change Design Principles |
| 2.3 | Change Architecture Principles |
| 3.0 | Change Governance Model |
| 3.1 | Governance Philosophy |
| 3.2 | Change Lifecycle |
| 3.3 | Governance Ownership |
| 3.4 | Registry Status Model |
| 3.5 | Change Roles & Segregation of Duties |
| 4.0 | Change Classification |
| 4.1 | Change Types |
| 4.2 | Classification Criteria |
| 4.3 | Change Priority Levels |
| 4.4 | Change Severity |
| 4.5 | Classification Authority |
| 5.0 | Change Workflow & Lifecycle |
| 5.1 | Standard Change Workflow |
| 5.2 | Emergency Change Workflow |
| 5.3 | Expedited Change Workflow |
| 5.4 | Change Lifecycle States |
| 5.5 | Go/No-Go Decision Gate |
| 5.6 | Pre-Implementation Readiness Checklist |
| 5.7 | Emergency Retrospective Requirements |
| 5.8 | Change Closure Criteria |
| 6.0 | Change Approval & Authorization |
| 6.1 | Approval Authority |
| 6.2 | Authorization Requirements |
| 6.3 | Approval Workflow |
| 6.4 | Approval Timeline |
| 6.5 | Automation Governance |
| 6.6 | AI/Automation Approval Rules |
| 7.0 | Change Risk & Impact Assessment |
| 7.1 | Risk Assessment Requirements |
| 7.2 | Risk Classification |
| 7.3 | Compensating Controls |
| 7.4 | Change Success Metrics |
| 7.5 | Business Impact Assessment |
| 7.6 | Dependency Assessment |
| 8.0 | Change Scheduling & Windows |
| 8.1 | Change Scheduling |
| 8.2 | Change Windows |
| 8.3 | Change Freeze Periods |
| 8.4 | Scheduling Conflicts |
| 8.5 | Change Conflict Governance |
| 9.0 | Change Communication & Notification |
| 9.1 | Communication Requirements |
| 9.2 | Notification Matrix |
| 9.3 | Communication Templates |
| 10.0 | Change Rollback & Remediation |
| 10.1 | Rollback Requirements |
| 10.2 | Rollback Strategy |
| 10.3 | Remediation Procedures |
| 10.4 | Rollback Trigger Matrix |
| 10.5 | Post-Deployment Observation Period |
| 11.0 | Change Documentation & Evidence |
| 11.1 | Documentation Requirements |
| 11.2 | Evidence Requirements |
| 11.3 | Change Record |
| 11.4 | Change Evidence Chain |
| 11.5 | Change Register Governance |
| 12.0 | Change Traceability |
| 12.1 | Traceability Mandate |
| 12.2 | Traceability Rules |
| 12.3 | Version Compatibility Rules |
| 12.4 | Release-to-Change Mapping |
| 13.0 | Change Compliance & Audit |
| 13.1 | Compliance Requirements |
| 13.2 | Audit Requirements |
| 13.3 | Configuration Baseline Validation |
| 14.0 | Change Post-Implementation Review |
| 14.1 | Review Requirements |
| 14.2 | Lessons Learned |
| 14.3 | Continuous Improvement Feedback Loop |
| 15.0 | Change Exception Governance |
| 16.0 | Constitutional Rules |
| 17.0 | Founder Lock Declaration |
| 18.0 | Signature & Adoption Authority |
| Annex A | Change Classification Matrix |
| Annex B | Change Approval Workflow |
| Annex C | Change Risk Assessment Template |
| Annex D | Change Communication Template |
| Annex E | Change Compliance Checklist |
| Annex F | Change Traceability Matrix |
| Annex G | Change Emergency Process |
| Annex H | Change Post-Implementation Review Template |
| Annex I | Change Record Template |
| Annex J | CAB Charter |
| Annex K | Go/No-Go Checklist |
| Annex L | Change Readiness Checklist |
| Annex M | Rollback Decision Matrix |
| Annex N | Change Success KPI Catalogue |
| Annex O | Change Categories |
| Annex P | Segregation of Duties Matrix |
| Annex Q | Change Metadata Schema |
| Annex R | Glossary of Terms |

## SECTION 1.0: PURPOSE, SCOPE & CONSTITUTIONAL CHANGE AUTHORITY

### 1.1 Primary Objective

This document establishes the constitutional change management architecture for the Golden Wings ecosystem.

It serves as the authoritative specification that:

| Function | Description |
| --- | --- |
| Defines | Change management principles, governance, and lifecycle |
| Establishes | Change classification, types, categories, and priority levels |
| Governs | Change workflow, approval, authorization, and segregation of duties |
| Specifies | Change risk assessment, business impact, and dependency analysis |
| Documents | Change scheduling, windows, freeze periods, and conflict governance |
| Provides | Change communication, rollback, and post-deployment observation |
| Ensures | Change traceability to requirements via ZA and release linkage |
| Implements | Go/No-Go decision gates, readiness checklists, and continuous improvement |

No change may proceed without conforming to this specification.

### 1.2 Constitutional Authority

This document derives its authority from:

| Source | Authority |
| --- | --- |
| Z-PRE | Scope boundaries and constraints |
| Z0 | The 8 Covenants and expanded principles |
| ZA | Traceability governance |
| ZA-A | Constants governance |
| ZA-B | Exception governance |
| ZA-N | NFR governance |
| ZA-R | Risk governance |
| AA | Deployment Architecture |
| AB | Testing & QA Strategy |
| AC | Environment Management |
| AD | Release Management |
| AE | Business Continuity & DR |
| AF | Operational Runbooks |
| AG | Monitoring & Observability |
| AH | Enterprise Support Model |
| SDP-001 v2.1 | Software governance hierarchy |

### 1.3 Relationship to Other Documents

text

AD (Release Management)

│

▼

AH (Enterprise Support Model)

│

▼

AI (Change Management) ← YOU ARE HERE

│

├── AJ (Training & Adoption)

├── AK (Enterprise KPI Catalogue)

└── AF (Operational Runbooks)

│

▼

Phase 8 (AA-AK)

### 1.4 Change Philosophy

Every change is a governed event, not an ad-hoc activity.

| Principle | Description |
| --- | --- |
| Planned | All changes planned and scheduled |
| Governed | All changes follow approval workflow |
| Traceable | Every change traces to requirements via ZA |
| Auditable | All change events logged |
| Assessed | All changes risk-assessed and impact-analyzed |
| Rollback-capable | Every change has rollback capability |
| Communicated | All changes communicated to stakeholders |
| Reviewed | All changes reviewed post-implementation |
| Segregated | No single person approves, implements, and verifies |
| Measured | Change success measured objectively |

## SECTION 2.0: CHANGE PRINCIPLES & GOVERNANCE

### 2.1 The 8 Covenants (Inherited from Z0)

| Covenant | Description | Change Integration |
| --- | --- | --- |
| Covenant 1 | Absolute Data Sovereignty | Changes enforce data sovereignty |
| Covenant 2 | Zero Vendor Lock-In | Changes use open standards |
| Covenant 3 | Complete Rule Externalization | Change thresholds from ZA-A |
| Covenant 4 | Technology Subordination | Changes require human approval |
| Covenant 5 | Deterministic Traceability | Every change traces to FR via ZA |
| Covenant 6 | Immutable Evidence Engineering | Change events in AC-LEDGER-001 |
| Covenant 7 | Offline-First Reliability | Changes support offline operation |
| Covenant 8 | Defensive Zero-Trust Security | Changes enforce Z4 controls |

### 2.2 Change Design Principles

| Principle | Description |
| --- | --- |
| Planned | All changes planned and scheduled |
| Governed | All changes follow approval workflow |
| Traceable | Every change traces to requirements |
| Auditable | All change events logged |
| Assessed | All changes risk-assessed and impact-analyzed |
| Rollback-capable | Every change has rollback |
| Communicated | All changes communicated |
| Reviewed | All changes reviewed post-implementation |
| Segregated | No single person approves, implements, and verifies |
| Measured | Change success measured objectively |

### 2.3 Change Architecture Principles

| Principle | ID | Description | Source |
| --- | --- | --- | --- |
| Change Control | CHG-0001 | All changes require approval | AI |
| Risk Assessment | CHG-0002 | All changes risk-assessed | AI |
| Impact Analysis | CHG-0003 | All changes impact-analyzed | AI |
| Traceability | CHG-0004 | Every change traces to FR via ZA | ZA |
| Rollback Capability | CHG-0005 | Every change has rollback | AA |
| Communication | CHG-0006 | All changes communicated | AI |
| Post-Implementation Review | CHG-0007 | All changes reviewed | AI |
| Segregation of Duties | CHG-0008 | No single person controls all stages | AI |
| Release Linkage | CHG-0009 | Changes link to releases | AD |
| Continuous Improvement | CHG-0010 | Changes drive improvement | AI |

## SECTION 3.0: CHANGE GOVERNANCE MODEL

### 3.1 Governance Philosophy

Every change is a governed event, not an ad-hoc activity.

| Principle | Application |
| --- | --- |
| Planned | All changes planned and scheduled |
| Governed | All changes follow approval workflow |
| Traceable | Every change traces to requirements |
| Auditable | All change events logged |
| Assessed | All changes risk-assessed and impact-analyzed |
| Rollback-capable | Every change has rollback |
| Communicated | All changes communicated |
| Reviewed | All changes reviewed post-implementation |
| Segregated | No single person controls all stages |
| Measured | Change success measured objectively |

### 3.2 Change Lifecycle

text

REQUEST → ASSESS → APPROVE → GO/NO-GO → IMPLEMENT → VERIFY → CLOSE → REVIEW

Every stage must be auditable.

### 3.3 Governance Ownership

| Role | Responsibility |
| --- | --- |
| Chief Technology Officer (CTO) | Overall change authority |
| Change Manager | Change coordination and execution |
| Change Advisory Board (CAB) | Change review and approval |
| Security Engineer | Security validation |
| QA Lead | Change validation |
| Operations Lead | Change implementation |
| Business Owner | Change approval |

### 3.4 Registry Status Model

| Status | Meaning |
| --- | --- |
| REQUESTED | Change requested, awaiting assessment |
| ASSESSING | Change under assessment |
| APPROVED | Change approved |
| SCHEDULED | Change scheduled |
| READY | Change ready for Go/No-Go |
| IN_PROGRESS | Change in progress |
| IMPLEMENTED | Change implemented |
| VERIFIED | Change verified |
| CLOSED | Change closed |
| ROLLED_BACK | Change rolled back |
| FAILED | Change failed |
| CANCELLED | Change cancelled |

### 3.5 Change Roles & Segregation of Duties

| Role | Approve | Implement | Verify | Close |
| --- | --- | --- | --- | --- |
| Change Manager | ✅ (Standard) | ❌ | ❌ | ✅ |
| CTO | ✅ (Normal) | ❌ | ❌ | ✅ |
| CTO + COO | ✅ (Major/Emergency) | ❌ | ❌ | ✅ |
| Operations Lead | ❌ | ✅ | ❌ | ❌ |
| QA Lead | ❌ | ❌ | ✅ | ❌ |
| CAB | ✅ (Review) | ❌ | ❌ | ❌ |

Constitutional Rule: No single person may approve, implement, and verify the same production change unless explicitly authorized under Emergency Change governance.

## SECTION 4.0: CHANGE CLASSIFICATION

### 4.1 Change Types

| Type | Description | Risk Level | Approval Authority |
| --- | --- | --- | --- |
| Standard | Routine, pre-approved changes | Low | Change Manager |
| Normal | Regular changes requiring approval | Medium | CTO |
| Major | Significant changes with high impact | High | CTO + COO |
| Emergency | Urgent changes for critical issues | High | CTO + COO |
| Expedited | Accelerated normal change | Medium | CTO |

### 4.2 Change Categories (Functional)

| Category | Description | Examples |
| --- | --- | --- |
| Infrastructure | Infrastructure changes | Network, hardware, OS |
| Database | Database changes | Schema, migration, data |
| Application | Application changes | Code, configuration |
| Security | Security changes | Firewall, IAM, encryption |
| Network | Network changes | Routing, DNS, firewall |
| Cloud | Cloud changes | Instance, storage, region |
| Configuration | Configuration changes | Settings, parameters |
| Documentation | Documentation changes | Runbooks, KB articles |
| Operational | Operational changes | Process, procedure |
| Business Process | Business process changes | Workflow, policy |

### 4.3 Classification Criteria

| Criteria | Standard | Normal | Major | Emergency | Expedited |
| --- | --- | --- | --- | --- | --- |
| Risk Level | Low | Medium | High | High | Medium |
| Impact | Low | Medium | High | High | Medium |
| Urgency | Low | Medium | Low | High | High |
| Testing | Standard | Standard | Full | Reduced | Reduced |
| Approval | Change Manager | CTO | CTO + COO | CTO + COO | CTO |

### 4.4 Change Priority Levels

| Priority | Description | Response SLA | Approval |
| --- | --- | --- | --- |
| P0 | Critical, safety/security | Immediate | CTO + COO |
| P1 | High, major impact | 4 hours | CTO |
| P2 | Medium, moderate impact | 24 hours | Change Manager |
| P3 | Low, minor impact | 48 hours | Change Manager |

### 4.5 Change Severity

| Severity | Description | Examples |
| --- | --- | --- |
| Critical | Safety/security/compliance | Data breach, security fix |
| High | Major operational impact | Service outage, data loss |
| Medium | Moderate impact | Feature change, configuration |
| Low | Minor impact | Documentation, cosmetic |

### 4.6 Classification Authority

| Type | Authority | Consultation |
| --- | --- | --- |
| Standard | Change Manager | CTO |
| Normal | CTO | CAB |
| Major | CTO + COO | Founder Board |
| Emergency | CTO + COO | Founder Board (notification) |
| Expedited | CTO | CAB |

## SECTION 5.0: CHANGE WORKFLOW & LIFECYCLE

### 5.1 Standard Change Workflow

text

REQUEST → ASSESS → APPROVE → GO/NO-GO → SCHEDULE → IMPLEMENT → VERIFY → CLOSE → REVIEW

| Phase | Description | Owner |
| --- | --- | --- |
| Request | Change requested | Requestor |
| Assess | Change assessed | Change Manager |
| Approve | Change approved | Per Section 4.5 |
| Go/No-Go | Final decision gate | CAB |
| Schedule | Change scheduled | Change Manager |
| Implement | Change implemented | Operations Lead |
| Verify | Change verified | QA Lead |
| Close | Change closed | Change Manager |
| Review | Change reviewed | CTO |

### 5.2 Emergency Change Workflow

text

DETECT → REQUEST → APPROVE (Immediate) → IMPLEMENT → VERIFY → REVIEW

| Phase | Description | Owner |
| --- | --- | --- |
| Detect | Emergency detected | Monitoring |
| Request | Emergency change requested | Operations Lead |
| Approve | Emergency change approved | CTO + COO |
| Implement | Emergency change implemented | Operations Lead |
| Verify | Emergency change verified | QA Lead |
| Review | Emergency change reviewed | CTO |

### 5.3 Expedited Change Workflow

text

REQUEST → ASSESS → APPROVE (Expedited) → GO/NO-GO → IMPLEMENT → VERIFY → CLOSE

| Phase | Description | Owner |
| --- | --- | --- |
| Request | Change requested | Requestor |
| Assess | Change assessed | Change Manager |
| Approve | Change approved (expedited) | CTO |
| Go/No-Go | Final decision gate | CAB |
| Implement | Change implemented | Operations Lead |
| Verify | Change verified | QA Lead |
| Close | Change closed | Change Manager |

### 5.4 Change Lifecycle States

| Status | Meaning |
| --- | --- |
| REQUESTED | Change requested, awaiting assessment |
| ASSESSING | Change under assessment |
| APPROVED | Change approved |
| SCHEDULED | Change scheduled |
| READY | Change ready for Go/No-Go |
| IN_PROGRESS | Change in progress |
| IMPLEMENTED | Change implemented |
| VERIFIED | Change verified |
| CLOSED | Change closed |
| ROLLED_BACK | Change rolled back |
| FAILED | Change failed |
| CANCELLED | Change cancelled |

### 5.5 Go/No-Go Decision Gate

| Element | Requirement |
| --- | --- |
| Attendees | Change Manager, CAB, CTO, COO (Major), Operations Lead |
| Decision | GO / GO WITH CONDITIONS / NO GO |
| Documentation | Decision recorded in AC-LEDGER-001 |
| Timeline | 24 hours before scheduled implementation |
| Conditions | Conditions documented and approved |

### 5.6 Pre-Implementation Readiness Checklist

| Check | Requirement | Verified |
| --- | --- | --- |
| Approvals Obtained | All approvals secured | ☐ |
| Testing Complete | Testing passed | ☐ |
| Rollback Validated | Rollback tested | ☐ |
| Backups Verified | Backups confirmed | ☐ |
| Communication Sent | Stakeholders notified | ☐ |
| Monitoring Enabled | Monitoring configured | ☐ |
| Support Notified | Support informed | ☐ |
| Release Package Signed | Package approved | ☐ |
| Configuration Baseline Validated | Baseline confirmed | ☐ |
| Dependencies Resolved | Dependencies confirmed | ☐ |

### 5.7 Emergency Retrospective Requirements

| Element | Requirement |
| --- | --- |
| Root Cause Analysis | Root cause identified |
| Timeline Reconstruction | Timeline documented |
| Failure Analysis | Failure points identified |
| Prevent Recurrence | Preventive actions defined |
| Owner | Owner assigned |
| Due Date | Completion deadline |
| Verification | Verification completed |

### 5.8 Change Closure Criteria

| Criteria | Requirement |
| --- | --- |
| Implementation Complete | Change implemented |
| Verification Passed | Verification confirmed |
| Monitoring Stable | Monitoring confirms stability |
| Documentation Complete | Documentation updated |
| Evidence Archived | Evidence stored |
| PIR Completed | Post-implementation review (Major) |
| Release Updated | Release status updated |
| Traceability Verified | Traceability confirmed |
| Audit Complete | Audit record complete |

## SECTION 6.0: CHANGE APPROVAL & AUTHORIZATION

### 6.1 Approval Authority

| Type | Approver | Consultation |
| --- | --- | --- |
| Standard | Change Manager | CTO |
| Normal | CTO | CAB |
| Major | CTO + COO | Founder Board |
| Emergency | CTO + COO | Founder Board (notification) |
| Expedited | CTO | CAB |

### 6.2 Authorization Requirements

| Requirement | Description |
| --- | --- |
| Approval Required | All changes require approval |
| Documentation | Approval documented |
| Audit | Approval logged to AC-LEDGER-001 |
| Traceability | Approval traces to FR via ZA |
| Release Linkage | Change linked to AD (Release Management) |

### 6.3 Approval Workflow

text

┌─────────────────────────────────────────────────────────────┐

│              CHANGE APPROVAL WORKFLOW                      │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│  ┌─────────────┐   ┌─────────────┐   ┌─────────────┐      │

│  │   REQUEST   │──▶│   ASSESS    │──▶│   APPROVE   │      │

│  │ (Requestor) │   │   (CAB)     │   │ (Per Type)  │      │

│  └─────────────┘   └─────────────┘   └─────────────┘      │

│         │                │                │                │

│         ▼                ▼                ▼                │

│  ┌─────────────┐   ┌─────────────┐   ┌─────────────┐      │

│  │    GO/NO-GO │──▶│  IMPLEMENT  │──▶│   VERIFY    │      │

│  │    (CAB)    │   │   (Ops)     │   │   (QA)      │      │

│  └─────────────┘   └─────────────┘   └─────────────┘      │

│                                                             │

└─────────────────────────────────────────────────────────────┘

### 6.4 Approval Timeline

| Type | Timeline |
| --- | --- |
| Standard | 24 hours |
| Normal | 48 hours |
| Major | 7 days |
| Emergency | Immediate |
| Expedited | 4 hours |

### 6.5 Automation Governance

| Automation Level | Description | Approval |
| --- | --- | --- |
| Manual | Human execution only | Full approval |
| Semi-Automated | Human-initiated, automated steps | Standard approval |
| Fully Automated | Automated execution | CTO approval |
| Pipeline | CI/CD pipeline deployment | CTO approval |
| IaC | Infrastructure as Code | CTO + COO |

### 6.6 AI/Automation Approval Rules

| Rule | Description |
| --- | --- |
| AI May Recommend | AI may recommend changes |
| AI May Validate | AI may validate changes |
| AI Shall Never Approve | AI shall never approve constitutional production changes |
| Human Approval Required | Human approval required for all changes |
| Audit | All AI recommendations audited |

## SECTION 7.0: CHANGE RISK & IMPACT ASSESSMENT

### 7.1 Risk Assessment Requirements

| Dimension | Assessment Question |
| --- | --- |
| Impact | What is the impact of the change? |
| Likelihood | What is the likelihood of failure? |
| Scope | What systems are affected? |
| Users | How many users are affected? |
| Data | Is data affected? |
| Security | Are security controls affected? |
| Compliance | Are compliance controls affected? |
| Business | What is the business impact? |

### 7.2 Risk Classification

| Risk Level | Description | Action |
| --- | --- | --- |
| Low | Minimal impact | Standard review |
| Medium | Moderate impact | Enhanced review |
| High | Significant impact | Founder notification |
| Critical | Severe impact | Founder Board approval |

### 7.3 Compensating Controls

| Control Type | Description |
| --- | --- |
| Rollback Plan | Documented rollback procedure |
| Testing | Additional testing |
| Monitoring | Enhanced monitoring |
| Communication | Extended communication |
| Approval | Additional approval |
| Backup | Backup validation |

### 7.4 Change Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Successful Change Rate | ≥ 98% | Successful changes / Total |
| Failed Change Rate | < 2% | Failed changes / Total |
| Rollback Rate | < 3% | Rollbacks / Total |
| Emergency Change Ratio | < 5% | Emergency changes / Total |
| PIR Completion | 100% | PIRs completed / Required |
| Documentation Completion | 100% | Documents complete / Total |
| Mean Approval Time | < 48 hours | Time from request to approval |
| Mean Implementation Time | < 4 hours | Time from approval to implementation |

### 7.5 Business Impact Assessment

| Dimension | Assessment |
| --- | --- |
| Business Processes | Business processes affected |
| Customers | Customer impact |
| Revenue | Revenue impact |
| Regulatory | Regulatory impact |
| SLA | SLA impact |
| Integrations | Integration impact |
| Support | Support impact |
| Training | Training impact |

### 7.6 Dependency Assessment

| Dependency Type | Assessment |
| --- | --- |
| Infrastructure | Infrastructure dependencies |
| Database | Database dependencies |
| API | API dependencies |
| Third-Party | Third-party dependencies |
| Security | Security dependencies |
| Deployment | Deployment dependencies |
| Upstream Services | Upstream service dependencies |
| Downstream Services | Downstream service dependencies |

## SECTION 8.0: CHANGE SCHEDULING & WINDOWS

### 8.1 Change Scheduling

| Requirement | Description |
| --- | --- |
| Published Schedule | Change schedule published |
| Conflict Detection | Conflicts detected |
| Dependency Management | Dependencies managed |
| Resource Allocation | Resources allocated |
| Approval | Schedule approved |

### 8.2 Change Windows

| Window Type | Permitted | Exceptions |
| --- | --- | --- |
| Standard | Mon-Thu, 08:00-16:00 | None |
| Extended | Mon-Thu, 08:00-20:00 | CTO approval |
| Emergency | Any time | Critical incidents |
| Blackout | Financial close, holidays | Founder approval |

### 8.3 Change Freeze Periods

| Freeze Type | Period | Exceptions |
| --- | --- | --- |
| Financial Year Close | March 15-31 | Founder approval |
| National Holidays | As defined | Founder approval |
| Regulatory Periods | As defined | Founder approval |
| Christmas | Dec 20-Jan 2 | Founder approval |
| Eid-ul-Fitr | As defined | Founder approval |
| Eid-ul-Adha | As defined | Founder approval |

### 8.4 Scheduling Conflicts

| Conflict Type | Resolution |
| --- | --- |
| Resource Conflict | Reschedule |
| Dependency Conflict | Sequence changes |
| Window Conflict | Reschedule |
| Priority Conflict | Higher priority first |

### 8.5 Change Conflict Governance

| Conflict Type | Resolution Priority |
| --- | --- |
| Production vs Infrastructure | Production |
| Security vs Release | Security |
| Database vs Application | Database |
| Hotfix vs Major Release | Hotfix |
| Emergency vs Standard | Emergency |
| Configuration vs Code | Code |
| Cloud vs On-Premise | On-premise |

## SECTION 9.0: CHANGE COMMUNICATION & NOTIFICATION

### 9.1 Communication Requirements

| Requirement | Description |
| --- | --- |
| Stakeholder Identification | Stakeholders identified |
| Communication Plan | Communication plan defined |
| Notification | Stakeholders notified |
| Updates | Regular updates provided |
| Closure | Closure communicated |

### 9.2 Notification Matrix

| Stakeholder | Pre-Change | During Change | Post-Change | Rollback | Incident |
| --- | --- | --- | --- | --- | --- |
| Change Manager | ✅ | ✅ | ✅ | ✅ | ✅ |
| CTO | ✅ | ✅ | ✅ | ✅ | ✅ |
| COO | ✅ | ✅ | ✅ | ✅ | ✅ |
| Founder Board | ✅ (Major) | ✅ (Major) | ✅ | ✅ | ✅ |
| Operations | ✅ | ✅ | ✅ | ✅ | ✅ |
| Support | ✅ | ✅ | ✅ | ✅ | ✅ |
| Business Users | ✅ | — | ✅ | ✅ | ✅ |

### 9.3 Communication Templates

| Template | Purpose |
| --- | --- |
| Change Announcement | Pre-change notification |
| Change Update | During change update |
| Change Complete | Post-change notification |
| Change Rollback | Rollback notification |
| Change Incident | Incident notification |

## SECTION 10.0: CHANGE ROLLBACK & REMEDIATION

### 10.1 Rollback Requirements

| Requirement | Description |
| --- | --- |
| Rollback Plan | Documented rollback plan |
| Rollback Testing | Rollback tested |
| Rollback Approval | Rollback approval |
| Rollback Execution | Rollback execution |
| Rollback Verification | Rollback verification |

### 10.2 Rollback Strategy

| Type | Rollback Method | Time |
| --- | --- | --- |
| Standard | Revert | < 10 minutes |
| Normal | Revert | < 10 minutes |
| Major | Blue-Green switch | < 1 minute |
| Emergency | Immediate revert | < 1 minute |

### 10.3 Remediation Procedures

| Step | Action | Timeline |
| --- | --- | --- |
| 1 | Detect failure | Immediate |
| 2 | Initiate rollback | Within 1 minute |
| 3 | Validate health | Within 5 minutes |
| 4 | Notify stakeholders | Within 10 minutes |
| 5 | Investigate cause | Within 24 hours |
| 6 | Document lessons learned | Within 7 days |

### 10.4 Rollback Trigger Matrix

| Trigger | Action | Authority |
| --- | --- | --- |
| Critical Monitoring Failure | Immediate rollback | Operations Lead |
| Security Compromise | Immediate rollback | Security Lead |
| Data Corruption | Immediate rollback | Data Architect |
| Validation Failure | Rollback | QA Lead |
| SLA Breach | Rollback | Operations Lead |
| User Reports | Rollback within 30 minutes | Support Lead |
| Manual Decision | Rollback on demand | CTO |

### 10.5 Post-Deployment Observation Period

| Change Type | Observation Period | Monitoring Focus |
| --- | --- | --- |
| Standard | 30 minutes | Error rate, latency |
| Normal | 2 hours | Error rate, latency, business metrics |
| Major | 24 hours | Full monitoring stack |
| Emergency | 48 hours | Full monitoring stack + business validation |

## SECTION 11.0: CHANGE DOCUMENTATION & EVIDENCE

### 11.1 Documentation Requirements

| Document | Required | Retention |
| --- | --- | --- |
| Change Request | Yes | 10 years |
| Change Assessment | Yes | 10 years |
| Change Approval | Yes | 10 years |
| Change Schedule | Yes | 10 years |
| Change Implementation | Yes | 10 years |
| Change Verification | Yes | 10 years |
| Rollback Record | Yes | 10 years |
| Post-Implementation Review | Yes (Major) | 10 years |
| Go/No-Go Decision | Yes | 10 years |

### 11.2 Evidence Requirements

| Evidence | Required | Retention |
| --- | --- | --- |
| Approvals | Yes | 10 years |
| Test Results | Yes | 7 years |
| Deployment Logs | Yes | 7 years |
| Rollback Logs | Yes | 10 years |
| Incident Reports | Yes | 10 years |
| Go/No-Go Records | Yes | 10 years |

### 11.3 Change Record

| Field | Required | Description |
| --- | --- | --- |
| Change ID | Yes | Unique identifier |
| Change Type | Yes | Per Section 4.1 |
| Change Category | Yes | Per Section 4.2 |
| Priority | Yes | P0/P1/P2/P3 |
| Description | Yes | Change description |
| Justification | Yes | Business justification |
| Risk Assessment | Yes | Risk assessment |
| Impact Assessment | Yes | Business impact |
| Dependency Assessment | Yes | Dependencies |
| Approval | Yes | Approval record |
| Schedule | Yes | Schedule |
| Implementation | Yes | Implementation record |
| Verification | Yes | Verification record |
| Rollback | Conditional | Rollback record |
| Go/No-Go | Yes | Decision record |

### 11.4 Change Evidence Chain

text

REQUEST → ASSESSMENT → APPROVAL → GO/NO-GO → TEST → DEPLOYMENT → VERIFICATION → MONITORING → PIR → ARCHIVE

### 11.5 Change Register Governance

| Rule | Description |
| --- | --- |
| Retention | 10 years |
| Immutable IDs | IDs never change |
| Status Rules | Status transitions tracked |
| Versioning | Changes versioned |
| Audit Linkage | Linked to AC-LEDGER-001 |
| Searchability | Searchable |
| Ownership | Owner assigned |

## SECTION 12.0: CHANGE TRACEABILITY

### 12.1 Traceability Mandate

Per Z0 Covenant 5 and ZA, every change shall be traceable to requirements.

| Traceability Element | Source | Target |
| --- | --- | --- |
| Change → FR | Document X | ZA |
| Change → TR | TR Registry | ZA |
| Change → AC-ID | Z1 | ZA |
| Change → Risk | ZA-R | ZA |
| Change → Release | AD | ZA |

### 12.2 Traceability Rules

| Rule | Description |
| --- | --- |
| No Orphan Changes | Every change traces to a requirement |
| Coverage Validation | Traceability validated |
| Audit | Traceability records in AC-LEDGER-001 |

### 12.3 Version Compatibility Rules

| Rule | Description |
| --- | --- |
| Backward Compatibility | Changes backward-compatible where required |
| API Compatibility | API compatibility maintained |
| Schema Compatibility | Schema compatibility maintained |
| Database Migration | Database migration compatibility verified |
| Client Compatibility | Client compatibility maintained |
| Rollback Compatibility | Rollback compatibility verified |

### 12.4 Release-to-Change Mapping

text

One Release

│

▼

Multiple Changes

│

▼

One Change

│

▼

Exactly One Release (or Emergency Release)

| Relationship | Rule |
| --- | --- |
| One Release → Many Changes | Each release contains multiple changes |
| One Change → One Release | Each change belongs to exactly one release |
| Emergency Change | May be associated with emergency release |

## SECTION 13.0: CHANGE COMPLIANCE & AUDIT

### 13.1 Compliance Requirements

| Rule | Description |
| --- | --- |
| Change Governance | All changes follow governance |
| Approval Requirements | All changes approved |
| Documentation Requirements | All changes documented |
| Traceability Requirements | All changes traced |
| Rollback Requirements | All changes have rollback |
| Segregation of Duties | SOD enforced |

### 13.2 Audit Requirements

| Audit | Frequency | Scope |
| --- | --- | --- |
| Change Compliance | Quarterly | All changes |
| Change Traceability | Quarterly | Change traceability |
| Change Documentation | Quarterly | Change documentation |
| Segregation of Duties | Quarterly | SOD compliance |

### 13.3 Configuration Baseline Validation

| Check | Requirement | Verified |
| --- | --- | --- |
| Environment | Environment validated | ☐ |
| Versions | Versions validated | ☐ |
| Configuration | Configuration validated | ☐ |
| Dependencies | Dependencies validated | ☐ |
| Baseline Checksum | Baseline validated | ☐ |

## SECTION 14.0: CHANGE POST-IMPLEMENTATION REVIEW

### 14.1 Review Requirements

| Type | Review Required | Timeline |
| --- | --- | --- |
| Major | Yes | Within 14 days |
| Normal | Yes | Within 14 days |
| Standard | Optional | Within 30 days |
| Emergency | Yes | Within 7 days |
| Expedited | Yes | Within 7 days |

### 14.2 Lessons Learned

| Element | Description |
| --- | --- |
| What Went Well | Successes documented |
| What Went Wrong | Issues documented |
| Improvements | Improvements identified |
| Action Items | Action items assigned |
| Owner | Owner assigned |
| Timeline | Timeline defined |

### 14.3 Continuous Improvement Feedback Loop

text

PIR

│

▼

Lessons Learned

│

▼

Training (AJ)

│

▼

KPIs (AK)

│

▼

Architecture

│

▼

Standards

│

▼

Future Change

## SECTION 15.0: CHANGE EXCEPTION GOVERNANCE

Per ZA-B — Architecture Exception Registry, change exceptions shall follow:

| Rule | Description |
| --- | --- |
| Exception Request | Formal exception request required |
| Risk Assessment | Risk assessment required |
| Compensating Controls | Compensating controls defined |
| Expiry | Exception expiry date defined |
| Owner | Exception owner assigned |
| ZA-B Linkage | Linked to ZA-B |
| Founder Approval | Founder approval for exceptions |

No production change may bypass constitutional approval except Emergency Changes governed by Section 5.2.

## SECTION 16.0: CONSTITUTIONAL RULES

| Rule | Description |
| --- | --- |
| 1 | All changes must be approved |
| 2 | All changes must be traceable to FR via ZA |
| 3 | All changes must be auditable |
| 4 | All changes must have rollback capability |
| 5 | All changes must be risk-assessed |
| 6 | All changes must be impact-analyzed |
| 7 | All changes must be communicated |
| 8 | Major changes require CTO + COO approval |
| 9 | Emergency changes require CTO + COO approval |
| 10 | Change windows apply per Section 8.2 |
| 11 | Freeze periods require Founder approval |
| 12 | Change documentation must be retained |
| 13 | Post-implementation review mandatory for Major |
| 14 | Change compliance audited quarterly |
| 15 | Change priorities per Section 4.3 |
| 16 | Change classification per Section 4.1 |
| 17 | Release linkage per Section 12.4 |
| 18 | Rollback plan required for all changes |
| 19 | Segregation of duties enforced per Section 3.5 |
| 20 | Go/No-Go decision required for all changes |
| 21 | No production change may bypass constitutional approval except Emergency Changes governed by Section 5.2 |
| 22 | AI shall never approve constitutional production changes |

## SECTION 17.0: FOUNDER LOCK DECLARATION

Document AI — Change Management (Version 1.0 — Founder Lock Final) is hereby adopted as the authoritative change management architecture for the Golden Wings Ecosystem.

Upon Founder Lock:

- This document defines the mandatory change management architecture for all Z1-Z7 implementations.

- All changes must be approved.

- All changes must be traceable to requirements via ZA.

- All changes must be risk-assessed and impact-analyzed.

- All changes must have rollback capability.

- Major changes require CTO + COO approval.

- Emergency changes require CTO + COO approval.

- Change windows apply per Section 8.2.

- Freeze periods require Founder approval.

- Post-implementation review mandatory for Major.

- Change compliance audited quarterly.

- Segregation of duties enforced.

- Go/No-Go decision required for all changes.

- No production change may bypass constitutional approval except Emergency Changes.

- AI shall never approve constitutional production changes.

- Change success metrics tracked per Section 7.4.

- This document, together with AD and AH, completes the change foundation for Phase 8.

## SECTION 18.0: SIGNATURE & ADOPTION AUTHORITY

### Signatures

| Role | Authority | Signature | Date |
| --- | --- | --- | --- |
| Founder A (CEO) | Approving/Locking Authority | _________________ | ________ |
| Founder B (COO) | Approving/Locking Authority | _________________ | ________ |
| Founder C (CCMO) | Approving/Locking Authority | _________________ | ________ |
| Chief Technology Officer (CTO) | Authoring/Submitting Authority | _________________ | ________ |

## ANNEX A: CHANGE CLASSIFICATION MATRIX

### A.1 Classification Matrix

| Type | Risk Level | Approval Authority | Testing | Rollback | Communication |
| --- | --- | --- | --- | --- | --- |
| Standard | Low | Change Manager | Standard | Standard | Minimal |
| Normal | Medium | CTO | Standard | Standard | Standard |
| Major | High | CTO + COO | Full | Immediate | Full |
| Emergency | High | CTO + COO | Reduced | Immediate | Full |
| Expedited | Medium | CTO | Reduced | Standard | Standard |

## ANNEX B: CHANGE APPROVAL WORKFLOW

### B.1 Approval Workflow Diagram

text

┌─────────────────────────────────────────────────────────────┐

│              CHANGE APPROVAL WORKFLOW                      │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│  ┌─────────────┐   ┌─────────────┐   ┌─────────────┐      │

│  │   REQUEST   │──▶│   ASSESS    │──▶│   APPROVE   │      │

│  │ (Requestor) │   │   (CAB)     │   │ (Per Type)  │      │

│  └─────────────┘   └─────────────┘   └─────────────┘      │

│         │                │                │                │

│         ▼                ▼                ▼                │

│  ┌─────────────┐   ┌─────────────┐   ┌─────────────┐      │

│  │    GO/NO-GO │──▶│  IMPLEMENT  │──▶│   VERIFY    │      │

│  │    (CAB)    │   │   (Ops)     │   │   (QA)      │      │

│  └─────────────┘   └─────────────┘   └─────────────┘      │

│                                                             │

└─────────────────────────────────────────────────────────────┘

## ANNEX C: CHANGE RISK ASSESSMENT TEMPLATE

### C.1 Risk Assessment Format

text

┌─────────────────────────────────────────────────────────────┐

│              CHANGE RISK ASSESSMENT                        │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│  CHANGE ID:       CHG-YYYY-MM-DD-XXX                       │

│  CHANGE TYPE:     Standard / Normal / Major / Emergency    │

│  ASSESSMENT DATE: YYYY-MM-DD                               │

│  ASSESSOR:        Name / Role                              │

│                                                             │

│  IMPACT ASSESSMENT:                                         │

│  ├── Impact:              Low / Medium / High / Critical  │

│  ├── Likelihood:          Low / Medium / High / Critical  │

│  ├── Scope:               <scope>                          │

│  ├── Users:               <users>                          │

│  ├── Data:                <data>                           │

│  ├── Security:            <security>                       │

│  ├── Compliance:          <compliance>                     │

│  └── Business:            <business>                       │

│                                                             │

│  BUSINESS IMPACT ASSESSMENT:                                │

│  ├── Business Processes:  <impact>                         │

│  ├── Customers:           <impact>                         │

│  ├── Revenue:             <impact>                         │

│  ├── Regulatory:          <impact>                         │

│  ├── SLA:                 <impact>                         │

│  ├── Integrations:        <impact>                         │

│  ├── Support:             <impact>                         │

│  └── Training:            <impact>                         │

│                                                             │

│  DEPENDENCY ASSESSMENT:                                     │

│  ├── Infrastructure:      <dependencies>                   │

│  ├── Database:            <dependencies>                   │

│  ├── API:                 <dependencies>                   │

│  ├── Third-Party:         <dependencies>                   │

│  ├── Security:            <dependencies>                   │

│  ├── Deployment:          <dependencies>                   │

│  ├── Upstream:            <dependencies>                   │

│  └── Downstream:          <dependencies>                   │

│                                                             │

│  RISK LEVEL:           Low / Medium / High / Critical     │

│                                                             │

│  MITIGATION:                                                │

│  ├── Mitigation 1:     ...                                 │

│  └── Mitigation 2:     ...                                 │

│                                                             │

│  COMPENSATING CONTROLS:                                     │

│  ├── Control 1:        ...                                 │

│  └── Control 2:        ...                                 │

│                                                             │

│  AUDIT REFERENCE:          AC-LEDGER-001-XXXXX             │

│                                                             │

└─────────────────────────────────────────────────────────────┘

## ANNEX D: CHANGE COMMUNICATION TEMPLATE

### D.1 Change Announcement Template

text

TO: [Stakeholders]

SUBJECT: Change Notice - [Change ID]

Dear [Stakeholders],

This is to notify you of an upcoming change.

Change ID: [ID]

Change Type: [Type]

Change Category: [Category]

Priority: [Priority]

Date: [Date]

Time: [Time]

Duration: [Duration]

Impact: [Impact]

Reason: [Reason]

Rollback Plan: [Rollback Plan]

---

Change Manager: [Name]

Contact: [Contact]

## ANNEX E: CHANGE COMPLIANCE CHECKLIST

### E.1 Compliance Checklist

| Check | Requirement | Verified |
| --- | --- | --- |
| 1 | Change approved | ☐ |
| 2 | Change traceable via ZA | ☐ |
| 3 | Change risk-assessed | ☐ |
| 4 | Change impact-analyzed | ☐ |
| 5 | Rollback plan documented | ☐ |
| 6 | Stakeholders notified | ☐ |
| 7 | Change scheduled | ☐ |
| 8 | Go/No-Go completed | ☐ |
| 9 | Change implemented | ☐ |
| 10 | Change verified | ☐ |
| 11 | Post-implementation review | ☐ |
| 12 | Audit record complete | ☐ |

## ANNEX F: CHANGE TRACEABILITY MATRIX

### F.1 Machine-Enforceable Traceability

yaml

version: "1.0"

governing_perimeter: "AI-TRACEABILITY-LOCK"

traceability:

- change_id: CHG-2026-07-01-001

name: Database Upgrade

type: NORMAL

category: DATABASE

priority: P1

fr_ids:

- FR-NFR-0006

- FR-DATA-0001

tr_ids:

- TR-CHANGE-0001

ac_ids:

- AC-DB-001

z4_controls:

- Z4-SEC-001

risk_level: MEDIUM

impact_level: HIGH

approval: CTO

release_id: REL-2026-07-01-001

go_no_go: PASSED

status: COMPLETED

success_metrics:

successful: true

rollback_required: false

pir_completed: true

## ANNEX G: CHANGE EMERGENCY PROCESS

### G.1 Emergency Change Process

text

┌─────────────────────────────────────────────────────────────┐

│              EMERGENCY CHANGE PROCESS                      │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│  1. DETECT                                                  │

│     ├── Monitoring alert                                    │

│     ├── User report                                         │

│     └── Security incident                                   │

│                                                             │

│  2. REQUEST                                                 │

│     ├── Emergency change requested                          │

│     ├── Justification documented                            │

│     └── Severity classified                                 │

│                                                             │

│  3. APPROVE (Immediate)                                     │

│     ├── CTO + COO approval                                  │

│     └── Founder Board notification                          │

│                                                             │

│  4. IMPLEMENT                                               │

│     ├── Emergency change implemented                        │

│     ├── Reduced testing                                     │

│     └── Enhanced monitoring                                 │

│                                                             │

│  5. VERIFY                                                  │

│     ├── Change verified                                     │

│     └── Issue resolved                                      │

│                                                             │

│  6. REVIEW (Within 7 days)                                  │

│     ├── Post-implementation review                          │

│     ├── Lessons learned                                     │

│     └── Audit record                                        │

│                                                             │

└─────────────────────────────────────────────────────────────┘

## ANNEX H: CHANGE POST-IMPLEMENTATION REVIEW TEMPLATE

### H.1 Review Format

text

┌─────────────────────────────────────────────────────────────┐

│           POST-IMPLEMENTATION REVIEW                       │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│  CHANGE ID:       CHG-YYYY-MM-DD-XXX                       │

│  REVIEW DATE:     YYYY-MM-DD                               │

│  REVIEWER:        Name / Role                              │

│                                                             │

│  WHAT WENT WELL:                                            │

│  ├── ...                                                   │

│  └── ...                                                   │

│                                                             │

│  WHAT WENT WRONG:                                           │

│  ├── ...                                                   │

│  └── ...                                                   │

│                                                             │

│  IMPROVEMENTS:                                              │

│  ├── Action 1:  ... (Owner: ...)                         │

│  ├── Action 2:  ... (Owner: ...)                         │

│  └── Action 3:  ... (Owner: ...)                         │

│                                                             │

│  LESSONS LEARNED:                                           │

│  ├── ...                                                   │

│  └── ...                                                   │

│                                                             │

│  CONTINUOUS IMPROVEMENT FEEDBACK:                           │

│  ├── Training Impact:    ...                               │

│  ├── KPI Impact:         ...                               │

│  ├── Architecture Impact: ...                              │

│  └── Standards Impact:   ...                               │

│                                                             │

│  AUDIT REFERENCE:          AC-LEDGER-001-XXXXX             │

│                                                             │

└─────────────────────────────────────────────────────────────┘

## ANNEX I: CHANGE RECORD TEMPLATE

### I.1 Change Record Format

text

┌─────────────────────────────────────────────────────────────┐

│              CHANGE RECORD                                 │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│  CHANGE ID:       CHG-YYYY-MM-DD-XXX                       │

│  CHANGE TYPE:     Standard / Normal / Major / Emergency    │

│  CHANGE CATEGORY: Infrastructure / Database / Application  │

│                   Security / Network / Cloud / Configuration│

│                   Documentation / Operational / Business   │

│  PRIORITY:        P0 / P1 / P2 / P3                       │

│  STATUS:          REQUESTED / APPROVED / IN_PROGRESS /     │

│                   IMPLEMENTED / VERIFIED / CLOSED /        │

│                   ROLLED_BACK / FAILED / CANCELLED         │

│                                                             │

│  DESCRIPTION:                                               │

│  ├── Summary:       ...                                    │

│  └── Justification: ...                                    │

│                                                             │

│  RISK ASSESSMENT:                                           │

│  ├── Risk Level:    Low / Medium / High / Critical        │

│  ├── Impact Level:  Low / Medium / High / Critical        │

│  └── Mitigation:    ...                                    │

│                                                             │

│  BUSINESS IMPACT:                                           │

│  ├── Business Processes: ...                               │

│  ├── Customers:      ...                                   │

│  ├── Revenue:        ...                                   │

│  └── Regulatory:     ...                                   │

│                                                             │

│  DEPENDENCIES:                                              │

│  ├── Infrastructure: ...                                   │

│  ├── Database:       ...                                   │

│  ├── API:            ...                                   │

│  └── Third-Party:    ...                                   │

│                                                             │

│  APPROVAL:                                                  │

│  ├── Approver:      ...                                    │

│  ├── Date:          YYYY-MM-DD                             │

│  └── Signature:     ...                                    │

│                                                             │

│  GO/NO-GO:                                                  │

│  ├── Decision:      GO / GO WITH CONDITIONS / NO GO       │

│  ├── Date:          YYYY-MM-DD                             │

│  └── Conditions:    ...                                    │

│                                                             │

│  SCHEDULE:                                                  │

│  ├── Date:          YYYY-MM-DD                             │

│  ├── Time:          HH:MM                                  │

│  └── Window:        ...                                    │

│                                                             │

│  IMPLEMENTATION:                                            │

│  ├── Executed By:   ...                                    │

│  ├── Date:          YYYY-MM-DD                             │

│  └── Status:        ...                                    │

│                                                             │

│  VERIFICATION:                                              │

│  ├── Verified By:   ...                                    │

│  ├── Date:          YYYY-MM-DD                             │

│  └── Status:        ...                                    │

│                                                             │

│  ROLLBACK:                                                  │

│  ├── Executed:      Yes / No                               │

│  ├── Date:          YYYY-MM-DD                             │

│  └── Reason:        ...                                    │

│                                                             │

│  OBSERVATION PERIOD:                                        │

│  ├── Duration:      ...                                    │

│  ├── Status:        ...                                    │

│  └── Issues:        ...                                    │

│                                                             │

│  REVIEW:                                                    │

│  ├── Reviewed By:   ...                                    │

│  ├── Date:          YYYY-MM-DD                             │

│  └── Lessons:       ...                                    │

│                                                             │

│  TRACEABILITY:                                              │

│  ├── FR IDs:        FR-XXX-XXXX, FR-XXX-XXXX              │

│  ├── TR IDs:        TR-XXX-XXXX, TR-XXX-XXXX              │

│  ├── AC IDs:        AC-XXX-XXXX, AC-XXX-XXXX              │

│  └── Release ID:    REL-YYYY-MM-DD-XXX                    │

│                                                             │

│  SUCCESS METRICS:                                           │

│  ├── Successful:    Yes / No                               │

│  ├── Rollback:      Yes / No                               │

│  └── PIR Completed: Yes / No                               │

│                                                             │

│  AUDIT REFERENCE:          AC-LEDGER-001-XXXXX             │

│                                                             │

└─────────────────────────────────────────────────────────────┘

## ANNEX J: CAB CHARTER

### J.1 CAB Responsibilities

| Responsibility | Description |
| --- | --- |
| Change Review | Review and approve changes |
| Risk Assessment | Assess change risk |
| Impact Analysis | Analyze business impact |
| Scheduling | Schedule changes |
| Conflict Resolution | Resolve scheduling conflicts |
| Emergency CAB | Convene for emergency changes |
| Virtual CAB | Virtual meetings for remote participation |

### J.2 CAB Meeting Quorum

| Meeting Type | Quorum | Decision Rules |
| --- | --- | --- |
| Regular | 50% of members | Majority vote |
| Emergency | 3 members | Unanimous |
| Virtual | 50% of members | Majority vote |

### J.3 CAB Escalation

| Escalation Type | Authority | Timeline |
| --- | --- | --- |
| Conflict Resolution | CAB Chair | 24 hours |
| Disagreement | CTO | 48 hours |
| Major Disagreement | CTO + COO | 7 days |

## ANNEX K: GO/NO-GO CHECKLIST

### K.1 Go/No-Go Checklist

| Check | Requirement | Verified |
| --- | --- | --- |
| 1 | Approvals obtained | ☐ |
| 2 | Testing complete | ☐ |
| 3 | Rollback validated | ☐ |
| 4 | Backups verified | ☐ |
| 5 | Communication sent | ☐ |
| 6 | Monitoring enabled | ☐ |
| 7 | Support notified | ☐ |
| 8 | Release package signed | ☐ |
| 9 | Configuration baseline validated | ☐ |
| 10 | Dependencies resolved | ☐ |
| 11 | Go/No-Go decision: GO / GO WITH CONDITIONS / NO GO | ☐ |

## ANNEX L: CHANGE READINESS CHECKLIST

### L.1 Readiness Checklist

| Check | Requirement | Verified |
| --- | --- | --- |
| 1 | Approvals secured | ☐ |
| 2 | Testing passed | ☐ |
| 3 | Rollback tested | ☐ |
| 4 | Backups confirmed | ☐ |
| 5 | Stakeholders notified | ☐ |
| 6 | Monitoring configured | ☐ |
| 7 | Support informed | ☐ |
| 8 | Release package approved | ☐ |
| 9 | Configuration baseline confirmed | ☐ |
| 10 | Dependencies confirmed | ☐ |

## ANNEX M: ROLLBACK DECISION MATRIX

### M.1 Rollback Decision Matrix

| Trigger | Action | Authority |
| --- | --- | --- |
| Critical Monitoring Failure | Immediate rollback | Operations Lead |
| Security Compromise | Immediate rollback | Security Lead |
| Data Corruption | Immediate rollback | Data Architect |
| Validation Failure | Rollback | QA Lead |
| SLA Breach | Rollback | Operations Lead |
| User Reports | Rollback within 30 minutes | Support Lead |
| Manual Decision | Rollback on demand | CTO |

## ANNEX N: CHANGE SUCCESS KPI CATALOGUE

### N.1 Success KPIs

| Metric | Target | Measurement |
| --- | --- | --- |
| Successful Change Rate | ≥ 98% | Successful changes / Total |
| Failed Change Rate | < 2% | Failed changes / Total |
| Rollback Rate | < 3% | Rollbacks / Total |
| Emergency Change Ratio | < 5% | Emergency changes / Total |
| PIR Completion | 100% | PIRs completed / Required |
| Documentation Completion | 100% | Documents complete / Total |
| Mean Approval Time | < 48 hours | Time from request to approval |
| Mean Implementation Time | < 4 hours | Time from approval to implementation |

## ANNEX O: CHANGE CATEGORIES

### O.1 Change Categories

| Category | Description | Examples |
| --- | --- | --- |
| Infrastructure | Infrastructure changes | Network, hardware, OS |
| Database | Database changes | Schema, migration, data |
| Application | Application changes | Code, configuration |
| Security | Security changes | Firewall, IAM, encryption |
| Network | Network changes | Routing, DNS, firewall |
| Cloud | Cloud changes | Instance, storage, region |
| Configuration | Configuration changes | Settings, parameters |
| Documentation | Documentation changes | Runbooks, KB articles |
| Operational | Operational changes | Process, procedure |
| Business Process | Business process changes | Workflow, policy |

## ANNEX P: SEGREGATION OF DUTIES MATRIX

### P.1 Segregation of Duties Matrix

| Role | Approve | Implement | Verify | Close |
| --- | --- | --- | --- | --- |
| Change Manager | ✅ (Standard) | ❌ | ❌ | ✅ |
| CTO | ✅ (Normal) | ❌ | ❌ | ✅ |
| CTO + COO | ✅ (Major/Emergency) | ❌ | ❌ | ✅ |
| Operations Lead | ❌ | ✅ | ❌ | ❌ |
| QA Lead | ❌ | ❌ | ✅ | ❌ |
| CAB | ✅ (Review) | ❌ | ❌ | ❌ |

Constitutional Rule: No single person may approve, implement, and verify the same production change unless explicitly authorized under Emergency Change governance.

## ANNEX Q: CHANGE METADATA SCHEMA

### Q.1 Machine-Readable Schema

yaml

schema:

change_id: "string"

change_type: "STANDARD|NORMAL|MAJOR|EMERGENCY|EXPEDITED"

change_category: "INFRASTRUCTURE|DATABASE|APPLICATION|SECURITY|NETWORK|CLOUD|CONFIGURATION|DOCUMENTATION|OPERATIONAL|BUSINESS_PROCESS"

priority: "P0|P1|P2|P3"

status: "REQUESTED|ASSESSING|APPROVED|SCHEDULED|READY|IN_PROGRESS|IMPLEMENTED|VERIFIED|CLOSED|ROLLED_BACK|FAILED|CANCELLED"

description: "string"

justification: "string"

risk_level: "LOW|MEDIUM|HIGH|CRITICAL"

impact_level: "LOW|MEDIUM|HIGH|CRITICAL"

approval: "string"

approval_date: "ISO 8601 UTC"

go_no_go: "GO|GO_WITH_CONDITIONS|NO_GO"

go_no_go_date: "ISO 8601 UTC"

schedule_date: "ISO 8601 UTC"

implementation_date: "ISO 8601 UTC"

verification_date: "ISO 8601 UTC"

closure_date: "ISO 8601 UTC"

rollback_executed: true|false

observation_period: "string"

review_date: "ISO 8601 UTC"

traceability:

fr_ids:

- "FR-XXX-XXXX"

tr_ids:

- "TR-XXX-XXXX"

ac_ids:

- "AC-XXX-XXXX"

release_id: "REL-YYYY-MM-DD-XXX"

success_metrics:

successful: true|false

rollback_required: true|false

pir_completed: true|false

audit_reference: "string"

## ANNEX R: GLOSSARY OF TERMS

| Term | Definition |
| --- | --- |
| Change | A modification to a system, service, or environment |
| Release | A collection of changes deployed together |
| Rollback | Reverting a change to its previous state |
| Backout | An alternative term for rollback |
| Hotfix | An urgent fix applied without full testing |
| Patch | A small change to fix an issue |
| Emergency | A change required to resolve a critical issue |
| Freeze | A period during which changes are restricted |
| CAB | Change Advisory Board |
| PIR | Post-Implementation Review |
| RCA | Root Cause Analysis |
| SLA | Service Level Agreement |
| MTTR | Mean Time to Resolve |
| KPI | Key Performance Indicator |
| FR | Functional Requirement |
| TR | Technical Requirement |
| AC | Architecture Component |
| ZA | Traceability Matrix |

END OF DOCUMENT AI — CHANGE MANAGEMENT

Version 1.0 (Founder Lock Final) · Baseline 7

Status: READY FOR FOUNDER SIGNATURE